# EuroCRM Solution Overview Document

Knight Frank European CRM Platform

Author: Gary Newport

Date: 01/09/2026

Version: 1.0

Status: Draft

Contents

Version History	4

Executive Summary	5

Business Context	6

Business Goals and Objectives	6

Key Stakeholders	6

Business Capabilities	6

KPIs and Success	6

Solution Scope	6

In-Scope	6

Out-of-scope	6

Solution Architecture	6

Overview Diagrams	6

Key Components	6

Business Architecture	6

Application Architecture	6

Data Architecture	6

Technology Architecture	6

Alignment with Enterprise Architecture	6

Principles Compliance	6

Target State Alignment	6

Dependencies and Constraints	7

Key Functional and Non-Functional Requirements	7

Functional Requirements	7

Non-Functional Requirements	7

Risks and Issues	7

Solution Options and Trade-offs	7

Implementation Roadmap	7

Phases	7

Timelines	7

Key Dependencies	7

Cost and Benefits Summary	7

Estimated Costs	7

Expected Benefits	7

Governance and Approval	7

Approval	7

Governance Oversight	7

Compliance	8

Glossary	9

References	10

# Version History

| Version | Comments | Author | Status | Date |
| --- | --- | --- | --- | --- |
| 1.0 | Wiki content and diagrams consolidated into SOD | Gary Newport | Draft | 01/09/2026 |

# Table of Contents

Update this field in Word to generate the table of contents.

# Executive Summary

European CRM solution covering France, Germany, Spain, and Poland. This document defines the architecture approach for review and approval by the Technical Design Authority (TDA).

See problem statement for the business case driving this initiative.

# Business Context

## Programme Scope

The business scope is to create a common client, contact and property data foundation across Europe that helps our teams win more business, collaborate more effectively across borders, and reduce operational risk. In practical terms the programme is intended to:

• Create a single, trusted view of clients, contacts, properties and opportunities

• Improve lead and deal management from origination through to completion

• Enable better cross-border visibility and collaboration across the region

• Centralise fragmented data currently on spreadsheets and local databases, and reduce reliance on manual reporting processes

• Strengthen compliance, KYC and risk management controls

• Provide a foundation for reporting, analytics and future AI-driven insights

## Current State

• Four separate European offices: France, Germany, Spain, Poland

• Existing CRM systems vary by region (to be confirmed)

• No unified customer data platform

• Client knowledge sits with individual brokers in email, Excel trackers, and shared folders

• Transaction reports are built manually in Excel

## Problem Statement

See problem statement for detailed analysis.

Core Problems:

1. Fragmented Client Intelligence — If a broker in Madrid is tracking an investor whose strategy matches a Paris asset, neither side knows

2. Manual Reporting — Price, buyer, seller, asset, and fee data assembled manually after every close

3. Missing Cross-Sell Opportunities — Fragmented data means opportunities for cross-border and cross-service-line collaboration are lost

## Regional Requirements

| Region | Key Requirements | Regulatory Notes |
| --- | --- | --- |
| France | City pre-emption, notarial deed requirements | CNIL, GDPR |
| Germany | TBD | BDSG, GDPR |
| Spain | Right-of-refusal on listed buildings | GDPR |
| Poland | TBD | GDPR |

## Drivers

• Need for consolidated customer view across service lines and countries

• Regulatory compliance across jurisdictions

• Operational efficiency across regions

• Ability to scale reporting as deal volume grows

## Constraints

• Regional data residency requirements

• Existing system integrations

• TDA governance oversight

• Cross-border data sharing agreements required

## Why We're Here — Problem Statement

## Core Problems

### 1. Fragmented Client Intelligence

Client knowledge sits with individual brokers in email, Excel trackers, and shared folders. If a broker in Madrid is tracking an investor whose strategy matches a Paris asset, neither side knows. That connection only emerges by chance, if it emerges at all.

### 2. Manual Reporting

Transaction reports are built manually in Excel. Price, buyer, seller, asset, and fee data assembled manually after every close. As deal volume grows, reporting burden grows with it.

### 3. Missing Cross-Sell Opportunities

Fragmented data means opportunities for cross-border and cross-service-line collaboration are lost.

## Impact

• Lost revenue from missed cross-sell opportunities

• Inability to scale reporting as deal volume grows

• No unified view of client relationships across service lines and countries

# Business Goals and Objectives

## Programme Scope

From a business perspective, the scope is to create a common client, contact and property data foundation across Europe that helps our teams win more business, collaborate more effectively across borders, and reduce operational risk.

## Intended Outcomes

• Create a single, trusted view of clients, contacts, properties and opportunities

• Improve lead and deal management from origination through to completion

• Enable better cross-border visibility and collaboration across the region

• Centralise fragmented data currently on spreadsheets and local databases, and reduce reliance on manual reporting processes

• Strengthen compliance, KYC and risk management controls

• Provide a foundation for reporting, analytics and future AI-driven insights

## Primary Goals

1. Unified Customer View — Single source of truth for customer data across all four European offices

2. Regulatory Compliance — Meet GDPR and regional data protection requirements

3. Process Standardisation — Consistent CRM workflows across France, Germany, Spain, Poland

4. Operational Efficiency — Reduce manual processes and improve data quality

5. Cross-Sell Enablement — Enable cross-border and cross-service-line collaboration

6. Scalable Reporting — Automate transaction reporting as deal volume grows

## MVP Success Criteria

The MVP answers:

• "Who is this client to Knight Frank across every service line, every country?"

• "What does our EU pipeline look like?"

• "How do we run CM deals?"

## Future Phase Goals

• How do we run every service line, in every country?

• Full Customer Insights & Journeys for marketing

• Centralised EU ERP for finance

• AI-powered matching and copilot capabilities

## Success Criteria

• To be defined with business stakeholders

• KPIs to be established during requirements phase

# Key Stakeholders

## Stakeholder Register

| Name | Role | Region | Interest | Influence |
| --- | --- | --- | --- | --- |
| Gary Newport | Author/Solution Architect | Enterprise | High | High |
| Hannah Nguyen | Business Analyst/Solution Lead | Europe | High | High |
| TDA | Technical Design Authority | Enterprise | High | High |
| Nick Wadge | Chief Technology Officer | Enterprise | High | High |
| Marco Capelli | Regional Managing Directors | France, Germany, Spain, Poland | High | High |
| CM Team Heads | Capital Markets Service Line Leaders | Europe | High | Medium |
| Legal/Compliance | Data Protection Officers | Europe | High | Medium |
| Finance Team | Financial Controllers | Europe | Medium | Medium |
| IT Operations | Infrastructure & Support | Enterprise | Medium | Medium |
| End Users | Brokers, Analysts, Support Staff | Europe | High | Low |

## RACI Matrix

| Activity | Solution Lead | TDA | CTO | Regional MDs | CM Team | Legal | Finance | IT Ops |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Architecture Design | R | A | C | C | C | C | C | C |
| Environment Setup | R | A | C | I | I | I | I | R |
| Data Model Design | R | A | C | C | C | C | C | I |
| Security Configuration | R | A | C | I | I | C | I | R |
| Integration Design | R | A | C | I | I | I | C | R |
| UAT Coordination | R | A | I | C | R | C | C | I |
| Go-Live Approval | C | A | R | C | C | C | C | C |
| Post-Go-Live Support | C | I | I | I | I | I | I | R |

R = Responsible, A = Accountable, C = Consulted, I = Informed

## Key Roles

### Solution Lead (Gary Newport)

• Owns overall solution design and delivery

• Coordinates across all workstreams

• Primary point of contact for TDA

### Technical Design Authority (TDA)

• Approves architecture decisions

• Ensures compliance with enterprise standards

• Final sign-off on technical design

### Chief Technology Officer (CTO)

• Sets enterprise architecture principles

• Approves technology stack decisions

• Escalation point for technical blockers

### Regional Managing Directors

• Approve regional scope and priorities

• Provide business requirements

• Accept regional deliverables

### Capital Markets Team Heads

• Define CM-specific requirements

• Validate BPF design

• Accept CM features during UAT

### Legal/Compliance

• Review GDPR and regulatory requirements

• Approve data residency and audit features

• Validate compliance gates

### Finance Team

• Define Finance integration requirements

• Validate WIP and billing flows

• Accept Finance bridge during UAT

### IT Operations

• Provision environments and infrastructure

• Configure security and networking

• Provide ongoing support

### End Users

• Participate in UAT

• Provide feedback on usability

• Adopt the system post-go-live

## Communication Plan

| Audience | Frequency | Format | Owner |
| --- | --- | --- | --- |
| TDA | Initially, End of each phase | Architecture review meeting | Solution Lead |
| CTO | Monthly | Steering committee | Solution Lead |
| Regional MDs | Bi-weekly | Progress report | Solution Lead |
| CM Team | Weekly | Sprint review | Solution Lead |
| Legal/Compliance | Bi-weekly | Compliance review | Solution Lead |
| Finance | Weekly | Integration sync | Integration Lead |
| IT Ops | Daily | Stand-up | Project Lead |
| End Users | Bi-weekly | Demo and feedback | Change Lead |

## Approval Requirements

• All identified stakeholders must approve

• TDA approval is mandatory

• See governance approval for workflow

# Business Capabilities

## Capability Map

## Core CRM Capabilities

### Client Management

• Account Management: Legal entity records with SIC-coded industry classification (66 KF sectors)

• Contact Management: Individual contacts linked to accounts with roles and preferences

• Brand/Group Hierarchy: Two-tier model: Brand/Group → Legal Entity

• Industry Classification: SIC codes mapped to KF sectors with gap analysis

### Property Management

• Site Management: Canonical physical sites with addresses and coordinates

• Property Management: Commercial and residential properties linked to sites

• Residential Property: Sales, lettings, and property management

• Energy Ratings: EPC and energy performance data

### Deal Management

• Pipeline Management: 8-stage BPF from lead generation to completion

• BPF Lifecycle: Stage-specific activities, documents, and regulatory gates

• Due Diligence: NDA, KYC, data room access, red flag tracking

• Regulatory Gates: City pre-emption (France), right-of-refusal (Spain), notarial deed

### Financial Management

• WIP Tracking: Work-in-progress with % complete tied to BPF stage

• Fee Management: Fee schedules with agreed fees and billing triggers

• Integration Bridge: 9 flows to D365 Finance (project creation, WIP sync, transaction reports)

• Transaction Reports: Auto-generated reports for deal completion

### Compliance & Governance

• KYC/AML: Know Your Customer checks at legal entity level

• GDPR Consent: Data processing consent tracking with audit trail

• Audit Export: 7-year retention with exportable audit logs

• Red Flag Tracking: Conflict checks and risk identification

### Integration & Analytics

• Outlook Integration: Email tracking and activity logging

• SharePoint Integration: Deal folder auto-provisioning and document management

• Marketing Handoff: CI-Journeys integration for campaign automation

• Power BI Dashboards: Regional reporting and analytics

## Regional Capabilities

### Multi-Country Support

• France: City pre-emption gate, notarial deed requirement

• Spain: Right-of-refusal gate, Community of Madrid preference

• Germany: Vacancy fee gate, Baugenehmigung requirement

• Poland: Municipal pre-emption gate, agricultural land restrictions

### Multi-Service Line Support

• Capital Markets: Property sales and acquisitions

• Occupier Strategy & Solutions: Tenant representation and workplace consulting

• Valuations: Property valuations and advisory

• Residential: Sales, lettings, and property management

• Private Office: Ultra-high-net-worth individual services

### Cross-Border Operations

• Multi-Jurisdiction KYC: Compliance checks across borders

• Intercompany Billing: Fee allocation across regions

• Portfolio Management: Cross-border property portfolios

## Capability Maturity

| Capability | Current State | Target State | Gap |
| --- | --- | --- | --- |
| Client Management | Manual spreadsheets | Centralised Dataverse | High |
| Property Management | Fragmented systems | Single source of truth | High |
| Deal Management | Email-based tracking | Automated BPF | High |
| Financial Management | Manual WIP tracking | Integrated bridge | Medium |
| Compliance & Governance | Ad-hoc processes | Automated gates | High |
| Integration & Analytics | Siloed data | Unified platform | High |

# KPIs and Success

## KPIs and Success Metrics

## Key Performance Indicators

### Data Quality

| KPI | Target | Measurement | Frequency | Owner |
| --- | --- | --- | --- | --- |
| Client data accuracy | 98% | Data quality reports | Weekly | Data Lead |
| Property data completeness | 95% | Completeness checks | Weekly | Data Lead |
| Duplicate account rate | <2% | Duplicate detection | Monthly | Data Lead |
| Industry classification accuracy | 99% | SIC code validation | Monthly | Data Lead |

### User Adoption

| KPI | Target | Measurement | Frequency | Owner |
| --- | --- | --- | --- | --- |
| Active users | 80% of licensed users | System login/activity | Weekly | Change Lead |
| Daily active users | 70% of licensed users | System login/activity | Daily | Change Lead |
| User satisfaction score | 4.0/5.0 | Survey feedback | Monthly | Change Lead |
| Training completion rate | 100% | Training records | Per phase | Change Lead |

### Process Efficiency

| KPI | Target | Measurement | Frequency | Owner |
| --- | --- | --- | --- | --- |
| Deal cycle time | 20% reduction | BPF analytics | Monthly | CM Lead |
| Time to create deal record | <5 minutes | Activity tracking | Monthly | CM Lead |
| Document retrieval time | <30 seconds | SharePoint metrics | Monthly | IT Ops |
| Report generation time | <2 minutes | Power BI metrics | Monthly | BI Lead |

### Financial Performance

| KPI | Target | Measurement | Frequency | Owner |
| --- | --- | --- | --- | --- |
| WIP accuracy | 95% | Finance reconciliation | Monthly | Finance Lead |
| Fee collection rate | 98% | Billing reports | Monthly | Finance Lead |
| Integration error rate | <1% | Integration logs | Weekly | Integration Lead |
| Transaction report completion | 100% | Report tracking | Monthly | Finance Lead |

### Compliance

| KPI | Target | Measurement | Frequency | Owner |
| --- | --- | --- | --- | --- |
| KYC completion rate | 100% | KYC records | Monthly | Compliance Lead |
| GDPR consent rate | 100% | Consent tracking | Monthly | Compliance Lead |
| Audit trail completeness | 100% | Audit logs | Monthly | Compliance Lead |
| Red flag resolution time | <48 hours | Red flag records | Weekly | Compliance Lead |

## Success Criteria

### Phase 0 Success Criteria

• [ ] Environments provisioned and accessible

• [ ] Core tables deployed and functional

• [ ] Security roles configured and tested

• [ ] SharePoint integration working

• [ ] Power BI dashboard created

• [ ] User acceptance testing passed

### Phase 1 Success Criteria

• [ ] 8-stage BPF configured and tested

• [ ] All 12 CM entities deployed

• [ ] Finance bridge (9 flows) tested

• [ ] French regulatory gates implemented

• [ ] Copilot for Sales pilot completed

• [ ] User acceptance testing with Paris CM team passed

• [ ] Go-live readiness confirmed

### Phase 2 Success Criteria

• [ ] Spanish regulatory gate implemented

• [ ] EIT cross-border overlay deployed

• [ ] Multi-jurisdiction KYC functional

• [ ] Hub coexistence strategy documented

• [ ] User acceptance testing with Madrid team passed

## Measurement Framework

### Data Collection

• Automated: System logs, activity tracking, integration metrics

• Manual: User surveys, feedback forms, training records

• External: Power BI dashboards, Excel reports

### Reporting Cadence

• Daily: Active users, integration errors

• Weekly: Data quality, user adoption, financial accuracy

• Monthly: Comprehensive KPI report to steering committee

• Quarterly: Strategic review with CTO and regional MDs

### Continuous Improvement

• Monthly KPI review with stakeholders

• Quarterly target adjustment based on performance

• Annual strategic alignment review

## Related Documents

• business goals — Business objectives

• architecture business — Business process models

• implementation phases — Phase definitions

# Solution Scope

## Solution Scope — In-Scope

## In-Scope Items

### Platform

• Dataverse (EU-hosted)

• Power Apps Model-Driven Apps

• Power Automate (Cloud Flows)

• Power BI (Dashboards and Reports)

• Copilot for Sales (Pilot)

• Outlook Integration

• SharePoint Integration

### Service Lines

• Capital Markets (MVP)

• Occupier Strategy & Solutions (Future)

• Valuations (Foundation)

• Residential (Foundation)

• Private Office (Foundation)

### Countries

• France (MVP)

• Germany (Phase 0 foundation)

• Spain (Phase 0 foundation)

• Poland (Phase 0 foundation)

### Entities

| Entity | Phase | Category |
| --- | --- | --- |
| Account | Phase 0 | CRM Lite |
| Contact | Phase 0 | CRM Lite |
| kf_Property | Phase 0 | CRM Lite |
| kf_EnergyRating | Phase 0 | Compliance |
| kf_GDPRRequest | Phase 0 | Compliance |
| kf_AuditExport | Phase 0 | Compliance |
| kf_SICCode | Phase 0 | Supporting |
| kf_Deal | Phase 1 | CM Deep Build |
| kf_DealProperty | Phase 1 | Core Shared |
| kf_Pitch | Phase 1 | CM Deep Build |
| kf_NDA | Phase 1 | CM Deep Build |
| kf_Bid | Phase 1 | CM Deep Build |
| kf_DDMilestone | Phase 1 | CM Deep Build |
| kf_RedFlag | Phase 1 | CM Deep Build |
| kf_FeeSchedule | Phase 1 | CM Deep Build |
| kf_KYCRecord | Phase 1 | CM Deep Build |
| kf_InvestorProfile | Phase 1 | CM Deep Build |
| kf_DataRoomAccess | Phase 1 | CM Deep Build |
| kf_TransactionReport | Phase 1 | CM Deep Build |
| kf_StageGateRule | Phase 1 | Supporting |
| kf_IntegrationLog | Phase 1 | Supporting |
| Lead | Phase 1 | Marketing |

### Integrations

• Outlook email tracking and activity logging

• SharePoint deal folder auto-provisioning

• D365 Finance bridge (9 flows)

• CI-Journeys marketing handoff

• Loqate address validation

### Features

• 8-stage BPF for Capital Markets

• Regulatory gates (France, Spain)

• WIP tracking with % complete

• Fee management and billing triggers

• KYC/AML compliance

• GDPR consent tracking

• Audit trail with 7-year retention

• Red flag tracking

• Multi-jurisdiction conflict checks

• Cross-border portfolio management

## Regional Scope

| Region | Included | Phase | Notes |
| --- | --- | --- | --- |
| France | Yes | Phase 0-1 | MVP, CM team pilot |
| Germany | Yes | Phase 0 | Foundation only, CM in Phase 2 |
| Spain | Yes | Phase 0 | Foundation only, CM in Phase 2 |
| Poland | Yes | Phase 0 | Foundation only, CM in Phase 2 |

## Service Line Scope

| Service Line | Included | Phase | Notes |
| --- | --- | --- | --- |
| Capital Markets | Yes | Phase 0-1 | MVP |
| Occupier Strategy & Solutions | Future | Phase 3 | TBD |
| Valuations | Future | Phase 3 | TBD |
| Residential | Future | Phase 4 | TBD |
| Private Office | Future | Phase 4 | TBD |

## Data Domains

| Domain | Included | Phase | Notes |
| --- | --- | --- | --- |
| Client | Yes | Phase 0 | Account, Contact, Brand/Group hierarchy |
| Property | Yes | Phase 0 | Site, Property, Residential Property |
| Deal | Yes | Phase 1 | 12 CM entities, 8-stage BPF |
| Compliance | Yes | Phase 0 | KYC, GDPR, Audit, Red Flags |
| Finance | Yes | Phase 1 | WIP, Fee Management, Transaction Reports |
| Supporting | Yes | Phase 0 | SIC Codes, HILUCS Codes, Energy Ratings |

## Solution Scope — Out-of-Scope

## Out-of-Scope Items

### Service Lines

• Occupier Strategy & Solutions (Phase 3)

• Valuations (Phase 3)

• Residential (Phase 4)

• Private Office (Phase 4)

### Regions

• APAC (Phase 5)

• Americas (Phase 5)

• Middle East (Phase 5)

### Features

• Marketing automation (CI-Journeys integration only)

• Legacy system decommissioning

• Custom development beyond platform capabilities

• Third-party system replacements

• Mobile app development (Phase 2 consideration)

• Advanced AI/ML beyond Copilot for Sales

• Custom Power Apps portals

### Integrations

• Full Hub API integration (Phase 6)

• Consolidated Finance ERP (Phase 7)

• Advanced reporting beyond Power BI

• Third-party data providers (Loqate only for MVP)

### Data

• Historical data migration (Phase 1 consideration)

• Data cleansing and deduplication (Phase 0 consideration)

• Archival of legacy data

### Security

• Advanced threat protection

• Custom security models beyond BU/role-based

• Multi-factor authentication (Entra ID only)

### Support

• 24/7 support (business hours only for MVP)

• On-site support (remote only)

• Custom training materials (standard templates only)

## Deferred to Future Phases

| Item | Phase | Reason |
| --- | --- | --- |
| Mobile app | Phase 2 | Not required for MVP |
| Advanced AI/ML | Phase 2 | Copilot for Sales pilot only |
| Full Hub integration | Phase 6 | Manual transition for MVP |
| Finance ERP | Phase 7 | Bridge integration for MVP |
| Marketing automation | Phase 2 | CI-Journeys integration only |
| Additional service lines | Phase 3-4 | Phased approach |
| Regional expansion | Phase 5 | Phased approach |

## Assumptions

• Existing Microsoft 365 licensing covers Outlook and SharePoint integration

• D365 Finance environment is available for integration

• CI-Journeys is available for marketing handoff

• Loqate API key is provided by IT

• Power Platform licensing is approved by finance

## Constraints

• TDA governance oversight required

• Regional data residency requirements (EU only)

• Existing system integrations must be maintained

• Budget and resource limitations (TBD)

## Related Documents

• solution scope in scope — In-scope items

• implementation phases — Phase definitions

• dependencies and constraints — Dependencies and constraints

## CRM Lite — MVP Scope

## Key Principle

"The MVP is a shared client, contact, property and engagement foundation: a relationship and intelligence layer; not a full operational workflow system — which belongs to the Service Line deep build phase. Capital Markets is the first deeper workflow built on top."

## Shared Foundation

Designed to be reusable across service lines and countries:

• Accounts; Contacts; Properties; Engagement Tracking; Security

• Single Client Record

• Cross-SL Contact Intelligence

• Shared Property Records

• Outlook Integration

• SharePoint Auto-Provision

• Power BI Dashboards

• RBAC / Business Units

• Engagement History

Core question answered: "Who is this client to Knight Frank across every service line, every country?"

## First Service-Line Build

Capital Markets is the first vertical deployed on the shared foundation.

OSS, Valuations, etc. follow as separate Service Line solutions on the same backbone.

## Core Master Data Requirements

• Single trusted view of property and clients across service lines and countries

• International standards for property and client type definitions

## Pipeline & Relationships Requirements

• Engagement tracking and cross-border unified client view

• Full pipeline visibility with built-in WIP data

## Productivity Tools Requirements

• Outlook sync

• SharePoint libraries

• Power BI dashboards

• Copilot for Sales

## Data Architecture Requirements

• Layered Dataverse structure

• Layer 2 core, Layer 3 EUR defaults, Layer 4 country extensions, Layer 5 Service Line BPFs

## Security & Compliance Requirements

• Cross-border data sharing agreement, EU data centres, GDPR consent baseline

• Role-based security, 7-year audit retention

# Solution Architecture

## Architecture — Overview Diagrams

## Diagrams

### Solution Architecture

Full component view showing layers, data domains, and integrations.

### Layered Solution Model

Shows the L0-L7 layer hierarchy and extension rules.

### Data Flow & Integrations

Shows how data flows through the system and external integrations.

## Diagram Sources

• wiki/architecture-diagram.puml — Full solution architecture

• wiki/architecture-layers.puml — Layered model

• wiki/architecture-dataflow.puml — Data flow and integrations

## Status

Diagrams created from processed source materials. Ready for TDA review.

## Architecture — Key Components

## Platform Decision

Current Hypothesis: Power Apps model-driven apps on Dataverse are a better fit where the value sits in a custom Knight Frank data model rather than a packaged sales process.

See power apps rationale for detailed analysis.

## Key Components

### 1. Dataverse Platform (L1)

Microsoft-managed foundation providing:

• Custom tables with relationships

• Business Process Flows (BPFs)

• Security roles + Business Units

• Dataverse audit trail

• API access (OData + custom)

• Mobile access

### 2. KF_Core (L2)

Global core layer defining the base schema:

• 40+ table shells — Account, Contact, Property, Site, Deal, DealProperty, NDA, Bid, etc.

• Option sets — All custom option sets defined at this layer

• BU hierarchy — Business Unit structure for security and data ownership

• Base security — RBAC roles and permissions

• Integration base — Outlook sync, SharePoint, Power BI connectors

### 3. Region Layer (L3)

KF_Europe configuration:

• EUR default currency

• GDPR baseline compliance

• Regional Power BI dashboard

• Cross-border data sharing rules

### 4. Country Layers (L4)

Country-specific extensions:

• KF_France — kf_fr columns, CNIL compliance, notarial requirements

• KF_Germany — kf_de columns, BDSG compliance

• KF_Poland — kf_pl columns

• KF_Spain — kf_es columns, right-of-refusal rules

### 5. Service Line Core (L5)

Service-line specific BPFs and workflows:

| Service Line | Component | BPF Stages |
| --- | --- | --- |
| Capital Markets | KF_CapitalMarkets_Core | 8-stage (Origination → Completion) |
| OSS | KF_OSS_Core | Future |
| Valuations | KF_Valuations_Core | Future |
| Residential | KF_Residential_Core | Future |
| Finance Integration | KF_Finance_Integration | WIP bridge to D365 Finance |

### 6. Service Line + Country (L6)

Country variants inheriting from L5:

• KFCMFrance — French regulatory gates (city pre-emption, notarial deed)

• KFCMSpain — Spanish regulatory gates (right-of-refusal)

• KFOSSFrance — Future

### 7. Cross-Border Overlays (L7)

Multi-market entities:

• KF_EIT — European Investment Team for cross-border portfolios

• KF_Private_Office — UHNW individuals spanning CM, Residential, Valuations

## Core Data Entities

### Client Domain

| Entity | Purpose |
| --- | --- |
| Account | Organisation, brand, legal entity, fund, SPV |
| Contact | Individual person linked to Account |
| kf_InvestorProfile | Investment strategy per Brand/Group |

### Property Domain

| Entity | Purpose |
| --- | --- |
| kf_Site | Physical building or land parcel |
| kf_Property | Commercial asset register |
| kf_ResProperty | Residential asset register |
| kf_DealProperty | Junction: deal ↔ property |

### Deal Domain (Capital Markets)

| Entity | Purpose |
| --- | --- |
| kf_Deal | Core deal record with 8-stage BPF |
| kf_Pitch | Competitive pitch tracking |
| kf_NDA | NDA management |
| kf_Bid | Multi-round bid management |
| kf_DDMilestone | Due diligence tracking |
| kf_RedFlag | Risk tracking |

### Compliance Domain

| Entity | Purpose |
| --- | --- |
| kf_KYCRecord | KYC/AML at legal entity level |
| kf_GDPRRequest | GDPR data subject requests |
| kf_DataRoomAccess | Data room access management |

### Finance Domain

| Entity | Purpose |
| --- | --- |
| kf_FeeSchedule | Fee structure per deal |
| kf_WIP | Work in progress tracking |
| kf_TransactionReport | Auto-generated transaction reports |

## Integration Components

| Component | Target | Purpose |
| --- | --- | --- |
| Power Automate | Outlook | Email sync, activity tracking |
| Power Automate | SharePoint | Auto-provision deal folders |
| Power Automate | CI-Journeys | Marketing handoff |
| Finance Bridge | D365 Finance | 9 integration flows (Project, Budget, Invoice, WIP) |
| Loqate | Dataverse | Auto-address validation for kf_Site |
| Copilot | Dataverse | AI-powered client matching |
| Power BI | Dataverse | Dashboards and reporting |
| ECS Publisher | ECS (Enterprise Connectivity Services) | Publish change notifications for Major entity create/update |

### ECS Publications

Every create/update of a Major entity (Client, Property, Deal domains — confirm definitive list with TDA) publishes a change notification to the Knight Frank ECS platform, the internal notification and message bus that keeps other systems informed of changes. Publication is performed from a Dataverse plugin / Power Automate flow; delivery is asynchronous and logged in kf_IntegrationLog. See architecture application for the detailed pattern.

## Technical Rules

• KF_Core defines ALL option sets and custom tables as base

• No regional fork can create duplicate tables

• Each layer is a separate managed solution

• No unmanaged customisations in TEST, UAT, or PROD

• Layer 6 adds columns with country prefixes, never renames standard stages

• Adding a country = new L4 + L6 | Adding a service line = new L5

## Related Documents

• solution package model — Layer model details

• client data model — Client entity schema

• property data model — Property entity schema

• capital markets data model — Capital Markets entity schema

• wip data model — WIP and Finance integration

• data model core tables — Layer 2 table definitions

• architecture diagram — Visual component diagram

## Architecture — Business

## Business Architecture Overview

The EuroCRM business architecture is structured around two layers:

1. Shared Foundation (CRM Lite) — Client, contact, property, and engagement tracking reusable across all service lines and countries

2. Service Line Builds — Vertical-specific workflows (Capital Markets first) built on top of the shared foundation

## Core Business Capabilities

### Client Management

| Capability | Description | Entities |
| --- | --- | --- |
| Client Hierarchy | Brand/Group → Legal Entity relationship model | Account, Contact |
| Client Classification | SIC-coded industry sectors, entity type (Fund, SPV, JV) | Account |
| Client Intelligence | Cross-border, cross-service-line client view | Account, Contact, InvestorProfile |
| GDPR Compliance | Processing consent, data subject requests | Contact, kf_GDPRRequest |

### Property Management

| Capability | Description | Entities |
| --- | --- | --- |
| Physical Asset Register | Canonical building/land parcel | kf_Site |
| Commercial Asset Register | Sector, type, status, tenure, areas, ESG | kf_Property |
| Residential Asset Register | Bedrooms, tenure, rent, guide price | kf_ResProperty |
| Address Validation | Loqate auto-lookup and kf_Site creation | kf_Site |

### Deal Management (Capital Markets)

| Capability | Description | Entities |
| --- | --- | --- |
| 8-Stage Deal Lifecycle | Origination → Pitch → Instruction → Marketing → Bidding → Exclusivity → DD → Completion | kf_Deal |
| Pitch Tracking | Competitive pitch management | kf_Pitch |
| NDA Management | Counterparty legal entity and signatory | kf_NDA |
| Bid Management | Multi-round bidding with investor profiles | kf_Bid |
| Due Diligence | Milestone tracking with red flag management | kf_DDMilestone, kf_RedFlag |
| Portfolio Management | Junction record linking deals to multiple properties | kf_DealProperty |

### Compliance & Risk

| Capability | Description | Entities |
| --- | --- | --- |
| KYC/AML | Legal entity level checks, multi-jurisdiction | kf_KYCRecord |
| Regulatory Gates | Country-specific gates (France: pre-emption; Spain: right-of-refusal) | kf_Deal, kf_StageGateRule |
| Data Room Access | Virtual data room access management | kf_DataRoomAccess |
| Audit Trail | 7-year retention, export capability | kf_AuditExport |

### Finance & Reporting

| Capability | Description | Entities |
| --- | --- | --- |
| Fee Management | Fee structure per deal with schedule tracking | kf_FeeSchedule |
| WIP Tracking | Work in progress from deal creation to fee earned | kf_WIP |
| Transaction Reports | Auto-generated post-close reports | kf_TransactionReport |
| Finance Bridge | 9 integration flows to D365 Finance | kf_IntegrationLog |

## Business Process Flows

### Capital Markets — 8-Stage BPF

Stage Gates:

• S2: Conflict check (EIT)

• S3: Multi-jurisdiction KYC (EIT)

• S7: City pre-emption (France), Notarial process (France), Right of refusal (Spain), Pre-emption delegation (EIT)

• S8: Notarial deed signing (France), Intercompany billing (EIT)

Finance Integration:

• Each stage maps to a % complete in D365 Finance (S1=5%, S2=15%, ... S8=100%)

• S3 fires Flow 1: Finance project created

• Deal won raises draft invoice request

• Monthly batch refreshes WIP balance

### Client Onboarding

1. Account created (Brand/Group or Legal Entity)

2. Contact linked to Account

3. SIC classification assigned

4. National registration number validated

5. GDPR consent recorded (Layer 3)

6. KYC/AML checks (if Legal Entity)

### Property Registration

1. User types address in CRM form

2. Loqate type-ahead returns validated matches

3. User selects match → fields auto-fill

4. Power Automate creates/matches kf_Site silently

5. kfProperty or kfResProperty linked to Site

## Capability Map by Layer

| Layer | Business Capabilities |
| --- | --- |
| L2 (Core) | Client hierarchy, Property register, Activity tracking, Document management |
| L3 (Region) | GDPR compliance, EUR currency, Regional reporting |
| L4 (Country) | Local regulatory gates, Country-specific forms, National registration validation |
| L5 (Service Line) | Deal lifecycle (CM), Engagement tracking (OSS), Valuation workflow (Val) |
| L6 (SL + Country) | Country-specific BPF extensions, Regulatory stage gates |
| L7 (Cross-Border) | Multi-market portfolios, Cross-border KYC, Intercompany billing |

## Service Line Business Processes

| Service Line | Process | BPF | Status |
| --- | --- | --- | --- |
| Capital Markets | Deal lifecycle (8-stage) | KF_CapitalMarkets_Core | MVP Phase 1 |
| Occupier Strategy & Solutions | Engagement workflow | KF_OSS_Core | Future Phase 3 |
| Valuations | Valuation instruction | KF_Valuations_Core | Future Phase 3 |
| Residential | Sales/Lettings pipeline | KF_Residential_Core | Future Phase 4 |
| Property Management | Mandate management | KF_PropertyManagement_Core | Future Phase 3 |
| Capital Advisory | Debt mandate | KF_CapitalAdvisory_Core | Future Phase 3 |
| Development | Project tracking | KF_Development_Core | Future Phase 3 |
| ESG Consultancy | Assessment workflow | KF_ESG_Core | Future Phase 3 |
| Building Consultancy | Survey workflow | KF_BuildingConsultancy_Core | Future Phase 3 |
| Investor Advisory | Mandate tracking | KF_InvestorAdvisory_Core | Future Phase 3 |
| Workplace Consulting | Assessment workflow | KF_Workplace_Core | Future Phase 3 |
| Leasing | Lease pipeline | KF_Leasing_Core | Future Phase 3 |

## Related Documents

• business capabilities — Capability definitions

• client data model — Client entity schema

• property data model — Property entity schema

• capital markets data model — Capital Markets entity schema

• wip data model — WIP and Finance integration

• implementation phases — Phase definitions

## Architecture — Application

## Application Architecture Overview

EuroCRM is built on Power Apps model-driven apps on Dataverse — a custom CRM platform rather than a packaged sales process (D365 Sales). The application is structured as a set of managed solutions deployed across 8 layers (L0-L7).

See power apps rationale for the platform selection rationale.

## Platform Selection Rationale

### Why Not D365 Sales?

| D365 Sales Assumption | KF Reality |
| --- | --- |
| Lead → Opportunity → Quote → Order → Invoice | Competitive pitching → NDA → Multi-round bidding → DD → Completion |
| Product Catalogue | Advisory services, not products |
| LinkedIn Sales Navigator | Custom investor intelligence |
| 3 entities fit (Opportunity, Quote, Product) | 8 entities have no equivalent |

### Why Dataverse + Power Apps?

• Custom tables with relationships match KF's advisory lifecycle

• Business Process Flows (BPFs) support 8-stage deal workflow

• Security roles + Business Units enable country/service-line isolation

• Native Outlook, SharePoint, Power BI integration

• OData + custom API for Finance integration

• Mobile access for field brokers

• 7-year audit trail for compliance

## Application Components

### 1. Model-Driven Apps

| App | Layer | Purpose |
| --- | --- | --- |
| KF CRM (Main) | L2-L7 | Unified client, property, deal management |
| KF Capital Markets | L5-L6 | 8-stage deal lifecycle with regulatory gates |
| KF Residential (Future) | L5 | Sales, lettings, property management |
| KF OSS (Future) | L5 | Occupier strategy and engagements |

### 2. Business Process Flows (BPFs)

| BPF | Layer | Stages |
| --- | --- | --- |
| Capital Markets Deal | L5 | S1 Origination → S2 Pitch → S3 Instruction → S4 Marketing → S5 Bidding → S6 Exclusivity → S7 DD → S8 Completion |
| CM France Extension | L6 | Adds: City pre-emption, Notarial process, Notarial deed signing |
| CM Spain Extension | L6 | Adds: Right-of-refusal gate |
| CM EIT Extension | L7 | Adds: Multi-jurisdiction KYC, Conflict check, Intercompany billing |
| Finance Integration | L5 | Maps deal stage → Finance % complete |

### 3. Forms and Views

| Component | Purpose |
| --- | --- |
| Account forms | Brand/Group view, Legal Entity view, hierarchy |
| Contact forms | Individual profile, GDPR consent, activity history |
| Deal forms | 8-stage BPF, property sub-grid, fee schedule |
| Property forms | Commercial vs residential, site link, ESG data |
| Investor Profile forms | Strategy, target sectors, geographies, ticket size |

### 4. Dashboards

| Dashboard | Layer | Audience |
| --- | --- | --- |
| Regional PBI | L3 | Europe leadership |
| Country PBI | L4 | Country managers |
| CM Pipeline | L5 | Capital Markets brokers |
| WIP Aging | L5 | Finance team |
| Cross-Border | L7 | EIT team |

## Integration Patterns

### Synchronous Integrations

| Pattern | Source → Target | Purpose |
| --- | --- | --- |
| OData API | External → Dataverse | Real-time data queries |
| Custom API | Dataverse → External | Triggered operations |
| Plugin | Dataverse → Dataverse | Business rule enforcement |

### Asynchronous Integrations

| Pattern | Source → Target | Purpose |
| --- | --- | --- |
| Power Automate | Outlook → Dataverse | Email sync, activity tracking |
| Power Automate | SharePoint → Dataverse | Document provisioning |
| Power Automate | Dataverse → CI-Journeys | Marketing handoff |
| Finance Bridge | Dataverse → D365 Finance | 9 integration flows |
| Loqate | Loqate → Dataverse | Address validation |
| ECS Publish | Dataverse → ECS | Change notification for Major entity updates |

### ECS Change Notification

Whenever a Major entity is created or updated in Dataverse, a change notification is published to the Knight Frank ECS (Enterprise Connectivity Services) platform.

• What: ECS is Knight Frank's internal notification and message bus. It notifies other systems that a change has happened — it is not a data replication service.

• Trigger: Create or update of a Major entity record.

• Candidate Major entities: Client (Account, Contact), Property (kfSite, kfProperty), and Deal (kf_Deal) domains.

• Note: the definitive Major entity list is not yet defined in the wiki — confirm with TDA / enterprise architecture before build.

• Mechanism: Dataverse plugin or Power Automate flow on entity create/update publish a change event (entity type, record ID, changed fields, timestamp, source) to ECS.

• Consumers: any enterprise system subscribed to ECS topics reacts to the notification (e.g. downstream registries, reporting, downstream workstreams).

• Audit: all publications are logged in kf_IntegrationLog.

### Finance Bridge — 9 Integration Flows

| Flow | Trigger | Purpose |
| --- | --- | --- |
| Flow 1 | S3 stage change | Create Finance project |
| Flow 2 | Stage change | Update % complete in Finance |
| Flow 3 | Deal won | Raise draft invoice request |
| Flow 4 | Invoice posted | Return invoice and payment data |
| Flow 5 | Monthly batch | Refresh WIP balance and ageing |
| Flow 6 | Credit hold | Alert broker in Teams |
| Flow 7 | Fee schedule change | Sync budget/contract lines |
| Flow 8 | Deal closure | Final revenue recognition |
| Flow 9 | Monthly | Reconciliation report |

## Security Architecture

### Business Unit Hierarchy

KF Global

├── KF_Europe (L3)

│   ├── KF_France (L4)

│   │   ├── KF_CM_France (L6)

│   │   └── KF_OSS_France (L6)

│   ├── KF_Germany (L4)

│   ├── KF_Poland (L4)

│   └── KF_Spain (L4)

│       └── KF_CM_Spain (L6)

└── KF_EIT (L7)

### Security Roles

| Role | Scope | Permissions |
| --- | --- | --- |
| CM Broker | Country BU | CRUD on deals, contacts, properties |
| CM Manager | Country BU | Approve deals, view all country data |
| EIT User | Cross-border | Read/write cross-border deals |
| Finance | Global | Read WIP, fee schedules, transaction reports |
| Compliance | Global | Read KYC, GDPR requests, audit logs |
| Admin | Global | Full access across all BUs |

## Data Access Patterns

| Operation | Pattern | Notes |
| --- | --- | --- |
| Create deal | Form submission | BPF auto-creates child records |
| View pipeline | Dashboard | Aggregated across country BUs |
| Cross-border search | Advanced find | Queries across multiple BUs |
| Document upload | SharePoint integration | Auto-provisioned per deal |
| Email tracking | Outlook add-in | Links to deal/contact |
| Mobile access | Power Apps mobile | Offline capability |

## Deployment Architecture

### Managed Solutions

Each layer is a separate managed solution:

| Solution | Layer | Dependencies |
| --- | --- | --- |
| KF_Core | L2 | Dataverse |
| KF_Europe | L3 | KF_Core |
| KF_France | L4 | KF_Europe |
| KF_Germany | L4 | KF_Europe |
| KF_Poland | L4 | KF_Europe |
| KF_Spain | L4 | KF_Europe |
| KF_CapitalMarkets_Core | L5 | KF_Core |
| KF_CM_France | L6 | KF_France + KF_CapitalMarkets_Core |
| KF_CM_Spain | L6 | KF_Spain + KF_CapitalMarkets_Core |
| KF_EIT | L7 | KF_Europe + KF_CapitalMarkets_Core |

### Environment Strategy

| Environment | Purpose | Solutions |
| --- | --- | --- |
| DEV | Development | Unmanaged (L2-L6) |
| TEST | Integration testing | Managed |
| UAT | User acceptance | Managed |
| PROD | Production | Managed |

Rule: No unmanaged customisations in TEST, UAT, or PROD.

## Technical Rules

• KF_Core defines ALL option sets and custom tables as base

• No regional fork can create duplicate tables

• Layer 6 adds columns with country prefixes (kf_fr, kf_es), never renames standard stages

• Adding a country = new L4 + L6 solutions

• Adding a service line = new L5 solution

• Columns and relationships added by higher layers

## Related Documents

• power apps rationale — Platform selection analysis

• solution package model — Layer model details

• architecture key components — Component inventory

• architecture dataflow — Integration flow diagram

• architecture diagram — Visual component diagram

## Architecture — Data

## Data Architecture Overview

The EuroCRM data architecture is built on Dataverse with a layered schema model. All custom tables are defined at Layer 2 (KF_Core) as "shells" — higher layers add columns, relationships, and behaviour without duplicating table definitions.

## Core Data Domains

### 1. Client Domain

Purpose: Single trusted view of every client across service lines and countries.

| Entity | Layer | Purpose |
| --- | --- | --- |
| Account | L2 | Organisation, brand, legal entity, fund, SPV |
| Contact | L2 | Individual person, always linked to Account |
| kf_InvestorProfile | L5 | Investment strategy per Brand/Group |

Key Design Decisions:

• Two-tier hierarchy: Brand/Group (relationship, reporting) → Legal Entity (KYC, billing, counterparty)

• Classification fields: kf_accountclassification (Brand/Group, Legal Entity, Individual), kf_entitytype (Fund, SPV, JV, HoldCo, OpCo, Trust)

• SIC-coded industry classification (kf_industry) mapped to 66 KF sectors

• National registration numbers (kf_registrationnumber) per country (SIREN/SIRET, Handelsregister, Registro Mercantil, KRS)

See client data model for full schema.

### 2. Property Domain

Purpose: Canonical property register shared across all service lines.

| Entity | Layer | Purpose |
| --- | --- | --- |
| kf_Site | L2 | Physical building or land parcel |
| kf_Property | L2 | Commercial asset register |
| kf_ResProperty | L5 | Residential asset register |
| kf_DealProperty | L2 | Junction: deal ↔ property |

Key Design Decisions:

• kf_Site is the canonical physical asset — all other records hang off it

• Commercial vs residential split: different attributes, different audiences, different deal cycles (6-18 months vs days-weeks)

• Junction record (kf_DealProperty) holds deal-specific measures — never overwrites master asset

• Loqate auto-creates kf_Site records silently in background

• 10 service lines read the same property record (CM, OSS, Valuations, ESG, Building Consultancy, Development, Capital Advisory, Property Management, Leasing, Residential)

Entity Relationships:

• kfSite (1) → (N) kfProperty

• kfSite (1) → (N) kfResProperty

• kfDeal (1:N) → kfDealProperty (N:1) → kf_Property

See property data model for full schema.

### 3. Deal Domain (Capital Markets)

Purpose: End-to-end deal lifecycle tracking from origination to completion.

| Entity | Layer | Purpose |
| --- | --- | --- |
| kf_Deal | L5 | Core deal record with 8-stage BPF |
| kf_Pitch | L5 | Competitive pitch tracking |
| kf_NDA | L5 | NDA management |
| kf_Bid | L5 | Multi-round bid management |
| kf_DDMilestone | L5 | Due diligence milestone tracking |
| kf_RedFlag | L5 | Risk and red flag tracking |

Key Design Decisions:

• 12 entities capture every stage of the deal lifecycle

• Portfolio model: one deal → many properties via kf_DealProperty junction

• Client touchpoints: Brand/Group for relationships, Legal Entity for compliance & billing

• Regulatory gates fire automatically per market (France: pre-emption; Spain: right-of-refusal)

See capital markets data model for full schema.

### 4. Compliance Domain

Purpose: Regulatory and data governance across all jurisdictions.

| Entity | Layer | Purpose |
| --- | --- | --- |
| kf_KYCRecord | L5 | KYC/AML at legal entity level |
| kf_NDA | L5 | NDA counterparty management |
| kf_GDPRRequest | L2 | GDPR data subject requests |
| kf_DataRoomAccess | L5 | Virtual data room access |
| kf_AuditExport | L2 | Audit trail export (7-year retention) |
| kf_StageGateRule | L5 | BPF stage gate configuration |

Key Design Decisions:

• KYC at legal entity level, not Brand/Group

• NDA explicitly excludes Brand/Group — only legal entities

• GDPR consent: kf_processingconsent (legitimate interest, consent, legal obligation, not assessed)

• 7-year audit retention for compliance

### 5. Finance Domain

Purpose: WIP tracking, fee management, and D365 Finance integration.

| Entity | Layer | Purpose |
| --- | --- | --- |
| kf_FeeSchedule | L5 | Fee structure per deal |
| kf_WIP | L5 | Work in progress tracking |
| kf_TransactionReport | L5 | Auto-generated transaction reports |
| kf_IntegrationLog | L5 | Integration transaction logging |

Key Design Decisions:

• Every CRM deal becomes a Finance project in D365 Finance

• BPF stage maps to % complete (S1=5%, S2=15%, ... S8=100%)

• 9 integration flows bridge CRM → Finance

• WIP = deal creation to fee earned (delivered, not yet billed)

See wip data model for full schema.

### 6. Supporting Domain

Purpose: Reference data and infrastructure tables.

| Entity | Layer | Purpose |
| --- | --- | --- |
| kf_SICCode | L2 | SIC code reference (21 sections, 66 KF sectors) |
| kf_HILUCSCode | L2 | HILUCS reference (43 KF asset classes) |
| kf_EnergyRating | L2 | EPC energy performance ratings |
| Lead | L5 | Marketing lead (D365 CI-Journeys integration) |

## Major Entity Change Publishing (ECS)

Whenever a Major entity is created or updated, a change notification is sent to the Knight Frank ECS (Enterprise Connectivity Services) platform — the internal notification and message bus that informs other systems a change has happened.

| Aspect | Design |
| --- | --- |
| Trigger | Create/update of a Major entity in Dataverse |
| Publish | Plugin / Power Automate flow → ECS topic |
| Payload | Entity type, record ID, changed fields, timestamp, source system |
| Candidates | Client (Account, Contact), Property (kf_Site, kf_Property), Deal (kf_Deal) |
| Audit | Logged in `kf_IntegrationLog` |
| Contract | Confirm definitive Major entity list and ECS topic/contract with TDA and enterprise architecture |

The change events are notifications only — consumers query Dataverse (or enterprise mastered sources) for the full record; ECS does not replicate data.

## Taxonomy Standards

### Client Industry — SIC to KF Mapping

21 SIC sections → 66 KF client sectors and sub-segments. See taxonomy sic kf.

Strategic Sectors: Private Equity & Funds, Sovereign Wealth, Banking & Financial Services, Insurance & Pensions, Real Estate, Technology, Logistics & Distribution

SIC Gaps: Sovereign Wealth Funds, Family Offices, SPVs, REITs, PropTech, Co-Working, Infrastructure Funds, RE-focused PE — none have explicit SIC codes.

### Asset Class — HILUCS to KF Mapping

HILUCS L1/L2 → KF enterprise sectors and asset classes. See taxonomy hilucs kf.

Strategic Sectors: Office, Retail, Industrial, Logistics, Data Centres, Life Sciences, Healthcare, Living, PBSA

HILUCS Gaps: Data Centres, Life Sciences, BTR, PBSA, Self Storage, Senior Living, Co-Living, Multifamily, Cold Storage — none have explicit HILUCS codes.

## Data Residency & Compliance

| Region | Requirements | Regulatory Body |
| --- | --- | --- |
| France | Data in EU, CNIL compliance, SIREN/SIRET registration | CNIL |
| Germany | BDSG compliance, Handelsregister HRB registration | BfDI |
| Spain | GDPR, right-of-refusal on listed buildings, Registro Mercantil | AEPD |
| Poland | GDPR, KRS number registration | UODO |

## Data Quality

| Mechanism | Purpose |
| --- | --- |
| Loqate auto-lookup | Address validation and kf_Site creation |
| SIC code validation | Standardised industry classification |
| National registration validation | Cross-reference with company registers |
| Duplicate detection | TBD — to be implemented |
| Master data management | TBD — approach to be defined |

## Data Model Statistics

| Metric | Count |
| --- | --- |
| Total tables | 40+ (L2 shells) |
| MVP tables (Phase 0-1) | 22 |
| Future tables (Phase 3-4) | 20 |
| Service lines | 13 |
| Rows in master index | 1,302 |

## Related Documents

• client data model — Client entity schema

• property data model — Property entity schema

• capital markets data model — Capital Markets entity schema

• wip data model — WIP and Finance integration

• taxonomy mappings — SIC and HILUCS mappings

• data model overview — Complete table inventory

• data model core tables — Layer 2 table definitions

## Architecture — Technology

## Technology Architecture Overview

EuroCRM runs on the Microsoft Power Platform with Dataverse as the data store. The technology stack is cloud-native, EU-hosted, and integrated with Microsoft 365.

## Infrastructure

### Hosting

| Component | Hosting | Region |
| --- | --- | --- |
| Dataverse | Microsoft Cloud | EU (West Europe / France Central) |
| D365 Finance | Microsoft Cloud | EU |
| D365 CI-Journeys | Microsoft Cloud | EU (same environment as Dataverse) |
| SharePoint | Microsoft Cloud | EU |
| Power BI | Microsoft Cloud | EU |

Data Residency: All customer data resides in EU data centres to meet GDPR, CNIL, BDSG, and local regulatory requirements.

### Environment Strategy

| Environment | Purpose | Solutions | Data |
| --- | --- | --- | --- |
| DEV | Development | Unmanaged (L2-L6) | Synthetic |
| TEST | Integration testing | Managed | Synthetic |
| UAT | User acceptance | Managed | Anonymised production |
| PROD | Production | Managed | Live |

## Technology Stack

### Platform Layer

| Component | Technology | Purpose |
| --- | --- | --- |
| Data Store | Dataverse | Relational data, custom tables, security |
| App Framework | Power Apps Model-Driven | UI, forms, views, dashboards |
| Process Automation | Power Automate | Workflows, approvals, integrations |
| Reporting | Power BI | Dashboards, analytics, KPIs |
| AI | Copilot for Sales | AI-powered client matching |

### Integration Layer

| Component | Technology | Purpose |
| --- | --- | --- |
| Outlook Integration | Power Automate + Outlook Add-in | Email sync, activity tracking |
| Document Management | SharePoint | Auto-provision deal folders |
| Marketing | D365 Customer Insights - Journeys | Marketing handoff, lead nurture |
| Finance | D365 Finance (9 integration flows) | WIP, billing, revenue recognition |
| Address Validation | Loqate | Auto-address lookup for kf_Site |
| Change Notification | ECS (Enterprise Connectivity Services) | Publish Major entity change events to the enterprise message bus |
| APIs | OData v4 + Custom API | External system integration |

Note: ECS is Knight Frank's internal notification and message bus. EuroCRM publishes a change notification whenever a Major entity (Client, Property, Deal — confirm definitive list with TDA) is created or updated; subscribing systems are notified that a change has happened. See architecture application for the pattern.

### Productivity Layer

| Component | Technology | Purpose |
| --- | --- | --- |
| Email | Outlook | Email sync, tracking |
| Documents | SharePoint | Deal folders, NDA storage |
| Collaboration | Teams | Alerts, notifications |
| Analytics | Power BI | Regional/country dashboards |
| Mobile | Power Apps Mobile | Field broker access |

## Security Architecture

### Authentication

| Method | Scope |
| --- | --- |
| Microsoft Entra ID (Azure AD) | All users |
| Multi-Factor Authentication | Enforced |
| Conditional Access | Risk-based policies |
| Service Principal | System integrations |

### Authorisation

| Mechanism | Description |
| --- | --- |
| Business Units | Country and service-line isolation |
| Security Roles | 6 roles (CM Broker, CM Manager, EIT User, Finance, Compliance, Admin) |
| Field-Level Security | Sensitive fields (GDPR consent, fee data) |
| Record Ownership | BU-based ownership model |

### Encryption

| Type | Standard |
| --- | --- |
| At Rest | Microsoft-managed encryption (AES-256) |
| In Transit | TLS 1.2+ |
| Customer-Managed Keys | Available via Azure Key Vault |

### Audit

| Feature | Retention |
| --- | --- |
| Dataverse Audit | 7-year retention |
| kf_AuditExport | Exportable for compliance |
| Login Auditing | Entra ID sign-in logs |

## Scalability & Performance

| Metric | Target | Notes |
| --- | --- | --- |
| Concurrent Users | TBD | Per country BU |
| Data Volume | TBD | 40+ tables, 1,302 rows in master index |
| API Throughput | Dataverse limits | Per-org and per-user |
| Storage | Dataverse capacity | Managed via Azure |

## High Availability

| Feature | Status |
| --- | --- |
| Dataverse SLA | 99.9% uptime (Microsoft-managed) |
| Backup | Microsoft自动 daily backups |
| Disaster Recovery | Microsoft geo-redundant |
| RTO/RPO | Microsoft SLA |

## Monitoring & Observability

| Tool | Purpose |
| --- | --- |
| Dataverse Analytics | Usage, performance, errors |
| Power Platform Admin Centre | Environment health, capacity |
| Azure Monitor | Integration flow monitoring |
| kf_IntegrationLog | CRM-specific integration tracking |

## Compliance & Governance

| Requirement | Implementation |
| --- | --- |
| GDPR | kf_processingconsent, kf_GDPRRequest, data residency |
| CNIL (France) | EU data residency, consent management |
| BDSG (Germany) | EU data residency, audit trail |
| 7-Year Retention | Dataverse audit, kf_AuditExport |
| TDA Oversight | Managed solutions, no unmanaged in PROD |

## Cost Considerations

| Component | Licensing Model |
| --- | --- |
| Dataverse | Per-user/per-app or per-org |
| Power Apps | Per-user or per-app |
| Power Automate | Per-user or per-flow |
| Power BI | Per-user or capacity-based |
| D365 Finance | Per-user |
| CI-Journeys | Per-contact |
| Loqate | Per-lookup |

Note: Detailed cost modelling to be completed during business case phase.

## Technical Rules

• Each layer is a separate managed solution

• No unmanaged customisations in TEST, UAT, or PROD

• KF_Core defines ALL option sets and custom tables as base

• No regional fork can create duplicate tables

• Layer 6 adds columns with country prefixes (kf_fr, kf_es), never renames standard stages

• Adding a country = new L4 + L6 | Adding a service line = new L5

## Related Documents

• architecture key components — Component inventory

• architecture application — Application layer details

• architecture data — Data model details

• solution package model — Layer model

• power apps rationale — Platform selection

## Client Data Model — One Client, One View

## Data Schema

## Core Entities

### Account

OOB extended | Layer 2 Core

Organisation, brand, legal entity, fund, SPV or investor platform. Shared across every service line.

Core Fields:

• accountid — GUID, primary key

• name — Organisation name

• accounttype — Investor, vendor, occupier

• address1 — Composite address

• telephone1 / emailaddress1 — Primary contact details

• owningbusinessunit — Security ownership

• parentaccountid — Parent account hierarchy

### Contact

OOB extended | Layer 2 Core

The individual person, always associated to an Account.

Core Fields:

• contactid — GUID, primary key

• firstname / lastname — Person name

• jobtitle — Role at the organisation

• emailaddress1 — Primary email

• telephone1 — Primary phone

• parentcustomerid — Lookup to Account

• kf_processingconsent — GDPR basis, Layer 3 EU

## Brand / Group vs. Legal Entity

A two-tier hierarchy gives one client view across many funds, SPVs and joint ventures.

Brand/Group: Blackstone, Brookfield, AXA IM

• Relationship, reporting, cross-sell

Legal Entity: Blackstone Core Fund (Fund), Blackstone Logistics (SPV), Blackstone Resi JV (JV)

• KYC, NDAs, billing, counterparty

Classification Fields:

• kf_accountclassification — Brand/Group, Legal Entity, Individual

• kf_entitytype — Fund, SPV, JV, HoldCo, OpCo, Trust

## International Standards on Client Records

Two fields anchor every account to recognised classifications rather than free text.

### KF_INDUSTRY

Industry classification mapped to SIC codes.

### KF_REGISTRATIONNUMBER

Legal registration number from the national company register.

National Registers:

• France: SIREN / SIRET

• Germany: Handelsregister HRB

• Spain: Registro Mercantil

• Poland: KRS number

Standard codes make sector reporting comparable across Europe, and a validated registration number underpins KYC and invoicing.

## Property Data Model — Site, Property, Deal

## Data Schema

## Core Entities

### kf_Site — The Physical Asset

The canonical building or land parcel that every other record hangs off.

Key Fields:

• kf_uprn — UK reference

• kf_cadastralref — EU registry

• kf_landregistrytitle — deed

• kf_loqateid — verified address

### Address Storage (Country-Neutral Standard)

Because properties span the globe, addresses cannot be stored biased to one country or formatting issues arise. kf_Site stores a single canonical, country-neutral address using a version of the UPU S42a-6 / ISO 19773 standard, split into granular elements:

| Element | Field name | Max length |
| --- | --- | --- |
| Organisation | Organisation Name | 60 |
|  | Department Name | 60 |
| Premises | Sub Building Name | 30 |
|  | Building Name | 50 |
|  | Building Number | 4 |
| Thoroughfare | Dependent Thoroughfare Name | 60 |
|  | Dependent Thoroughfare Descriptor | 20 |
|  | Thoroughfare Name | 60 |
|  | Thoroughfare Descriptor | 20 |
| Locality | Double Dependent Locality | 35 |
|  | Dependent Locality | 35 |
|  | Post town | 30 |
| Postcode | Postcode | 7 |
| PO Box | PO Box | 6 |

The correct country-specific display format is then applied via the Loqate international address formats, so the stored data stays country-neutral while presentation follows each market's conventions.

As with the previous schema, the address is also presented as a single line (kf_addressfull), but that line is rendered per the applicable international address format from the country-neutral elements rather than stored as a country-biased free-text field. Identifiers such as kf_uprn (UK) and kf_cadastralref (EU registry) remain as country/regional-specific reference fields alongside the neutral core.

Address format caching: The international address format definitions are cached in a reference table (kf_AddressFormat), updated periodically from the Loqate international address formats source. kf_addressfull is generated at capture/write time from the country-neutral elements using the cached format, and the persisted single-line value is read thereafter. This avoids a live Loqate call (and its per-lookup cost) on every read.

### kf_Property — The Commercial Record

The shared asset register that every commercial service line reads.

Key Fields:

• Identity and address, geocoded

• Sector, type, status, tenure

• Areas, floors, parking, planning

• Asking price, owner, ESG

### kf_ResProperty — The Residential Record

The residential sibling on the same site, with its own saleable attributes.

Key Fields:

• kf_propertytype, kf_tenure

• Bedrooms, bathrooms, receptions

• Weekly rent, guide price

• kf_epcrating, kf_siteid

### kf_DealProperty — The Junction

Deal-specific measures for one asset inside one deal, single or portfolio.

Key Fields:

• kf_allocationpercent, kf_lotstatus

• kf_passingrent, kf_erv

• kf_occupancy, kf_wault

• kf_capitalvalue_psm, kf_tenantid

Design Principle: Stable characteristics live on the property records; deal-specific measures live on the junction, so a deal can never overwrite the master asset.

## Why Two Property Tables?

### kf_Property (Commercial)

Key Schema Fields: Use class, Floor area, Lease terms, Occupational data, Investor profiles

Service Lines Served:

• Capital Markets — deals, bids, DD, investors

• OSS — engagements, leases, assessments

Deal Cycle: 6-18 months for institutional buyers; 3-12 months for corporate occupiers

### kf_ResProperty (Residential)

Key Schema Fields: Bedrooms, Bathrooms, Tenure, Furnishing, Council tax

Service Lines Served:

• Resi Sales, Lettings and Buying Agency

• Resi Property Management

Deal Cycle: Days to weeks for individual buyers and tenants

Merging would create mostly blank columns for two unrelated audiences. What they share is the physical building — which is what kf_Site covers.

## Two Real Scenarios

### Scenario 1: Change of Use

An office block converts to residential. The commercial record is orphaned, a new resi record is created, and years of deal history are lost.

### Scenario 2: Living Sectors — BTR

A Build-to-Rent block is sold as a CM asset, then let unit-by-unit. Duplicate records in both datasets keep cross-sell invisible.

## Auto Address Look Up with Loqate

Users do not manually create records for kf_Site — matching and creation happen silently in the background.

1. User types address into existing CRM form

2. Loqate type-ahead returns validated address matches in real time

3. User picks a match and all address fields auto-fill

4. Standard save — no extra steps or new forms

5. Power Automate matches or creates kf_Site silently

Loqate validates and populates the country-neutral address elements above. The addresses it returns conform to the UPU S42a-6 / ISO 19773 standard. The Loqate international address formats are cached in the kf_AddressFormat reference table (updated periodically) and used at capture time to render the display layout, including the single-line kf_addressfull, for each country.

## Every Service Line Reads the Same Record

One property record answers ownership, deals, valuations, leases and ESG in a single graph.

| Service Line | Entity | Relationship |
| --- | --- | --- |
| Capital Markets | kf_DealProperty | Many to many |
| OSS | kf_Engagement | Many to one |
| Valuations | kf_ValuationInstruction | Many to one |
| ESG | kf_ESGAssessment | Many to one |
| Building Consultancy | kf_BuildingSurvey | Many to one |
| Development | kf_DevelopmentProject | Many to one |
| Capital Advisory | kf_DebtMandate | Many to one |
| Property Management | kf_PropertyMandate | Many to one |
| Leasing | kf_Lease | Many to one |
| Residential | kf_ResProperty via kf_Site | Sibling |

## Capital Markets Data Model

## Data Schema

## Core Entities

Twelve entities capture every stage of the deal lifecycle, from pitch to completion.

### Origination & Agreement

| Entity | Description |
| --- | --- |
| kf_Deal | Core deal record with full lifecycle tracking |
| kf_Pitch | Competitive pitch tracking |
| kf_NDA | NDA management |

### Bidding & Due Diligence

| Entity | Description |
| --- | --- |
| kf_Bid | Multi-round bid management |
| kf_DDMilestone | Due diligence milestone tracking |
| kf_RedFlag | Risk and red flag tracking |

### Compliance & Investors

| Entity | Description |
| --- | --- |
| kf_KYCRecord | KYC/AML compliance tracking |
| kf_InvestorProfile | Investor preferences and strategy |
| kf_DataRoomAccess | Data room access management |

### Commercials & Reporting

| Entity | Description |
| --- | --- |
| kf_FeeSchedule | Fee structure management |
| kf_TransactionReport | Auto-generated transaction reports |
| kf_DealProperty | Portfolio property-level tracking |

## Portfolio Data Model & Workflow

A junction record links one deal to many assets, so a portfolio stays a single transaction.

Key Relationships:

• kf_Deal (1) → (N) kf_DealProperty → (N:1) kf_Property

• kf_dealid (FK), kf_propertyid (FK), kf_allocationpct

Tracked Per Property: Comparables, Due diligence, Regulatory gates, Bidding, Fee allocation

Why It Stays Simple for Brokers:

• Sub-grid only on multi-asset deals

• Gates fire automatically per market

• DD status rolls up to deal level

• Portfolios close as one transaction

## Client Touchpoints Across the Lifecycle

Each entity points at the right level: the group for relationships, the legal entity for compliance & billing.

### Deal

• kf_accountid — Brand/Group client organisation

• kf_contactid — Primary deal contact

• kf_legalentityaccountid — Contractual counterparty, required at mandate

### Compliance

• kf_NDA — Counterparty legal entity plus signatory

• kf_KYCRecord — AML checks at legal entity level

• Brand/Group explicitly excluded from NDA records

### Bid

• kf_investoraccountid — The fund, SPV or JV bidding

• kf_investorcontactid — The individual contact

• kf_investorprofileid — Investment profile behind the bid

Contact Roles: Contacts play contextual roles through entity lookups: deal contact, NDA signatory, vendor, buyer, landlord, tenant.

GDPR Layer, Europe: Contacts carry consent, subscription and segmentation data. kf_processingconsent covers legitimate interest, consent, legal obligation or not assessed.

## kf_InvestorProfile: Knowing What Clients Want

Investment strategy sits on the Brand/Group account, so one group can hold several profiles.

Sample Profile: Blackstone Value Add

• Strategy: Core / Core-Plus / Value-Add / Opportunistic

• Target sectors: Offices, Logistics, Residential, Data Centres

• Geographies: UK, France, Germany, Nordics, Iberia, CEE

• Ticket size: kf_ticketsizemin to kf_ticketsizemax

• Yield & ESG: Target yield, ESG mandatory flag

• Status: Active buyer / Watching / Paused / Inactive

Relationship Tracking: Owner and last contact date; Rollups: deals and total invested

Client Strategy: Becomes the formal investor strategy repository for the region.

## Capital Markets Regulatory Gates

Local approval gates sit inside the standard eight-stage deal lifecycle.

### Country-Specific Gates

• France: city pre-emption and notarial deed

• Spain: right-of-refusal on listed buildings

### EIT (Cross-Border Team)

• Multi-jurisdiction KYC and conflict checks

• Intercompany billing across markets

### Eight-Stage Deal Lifecycle with Gates

| Stage | Gate | Owner |
| --- | --- | --- |
| S1 Origination | — | — |
| S2 Pitch & Mandate | Conflict check | EIT |
| S3 Instruction | Multi-jurisdiction KYC | EIT |
| S4 Marketing | — | — |
| S5 Bidding | — | — |
| S6 Exclusivity | — | — |
| S7 Due Diligence | City pre-emption | France |
|  | Notarial process | France |
|  | Right of refusal | Spain |
|  | Pre-emption delegation | EIT |
| S8 Completion | Notarial deed signing | France |
|  | Intercompany billing | EIT |

## WIP Data Model — Work in Progress

## Data Schema

## What is WIP?

WIP is the period from deal creation to fee earned: delivered, not yet billed.

Example Timeline:

• Month 1: Deal created in CRM

• Month 2: Due diligence in progress

• Month 3: Negotiation ongoing

• Month 4: Deal closes, fee earned

This is all WIP Revenue at Knight Frank.

## WIP Data Model: CRM to Finance

Every CRM deal becomes a project in D365 Finance, and that bridge enables WIP reconciliation.

| CRM Concept | Finance Concept | Why They Map |
| --- | --- | --- |
| kf_WIP line | Project | Both track the same billable engagement |
| kf_FeeSchedule | Project budget / contract line | Both define expected revenue |
| BPF stage % complete | Both measure progress to completion |  |
| Deal status = Won | Milestone / invoice request | Both trigger billing |
| Account (client) | Customer (debtor) | Both identify who pays |

### KF_WIP Entity

Key Fields:

• kf_wipid

• kf_parenttype

• kf_instructionid

• kf_netfeetogroup

• kf_officeretained

• kf_probability

• kf_grossfee

• kf_reportingmonth

• kf_wipstatus

• kf_invoicenumber

• kf_fin_localsystemref

## The 8-Stage Process Drives WIP

Each deal stage maps to a finance percentage complete that automates the WIP calculation.

| Stage | % Complete |
| --- | --- |
| S1 | 5% |
| S2 | 15% |
| S3 | 25% |
| S4 | 35% |
| S5 | 50% |
| S6 | 65% |
| S7 | 85% |
| S8 | 100% |

## Integration Flows

1. S3 fires Flow 1: the Finance project is created

2. Each stage change updates % complete in Finance

3. Deal won raises a draft invoice request

4. Invoice and payment data returns within hours

5. A monthly batch refreshes WIP balance and ageing

6. A credit hold alerts the broker in Teams

## EU CRM Data Model

## Overview

Complete inventory of all data tables with service-line mapping and definitions. The data model is structured in layers following the solution package model.

## Master Table Index

1302 rows covering all entities across 13 service lines.

### Service Lines Covered

| Code | Service Line | Layer |
| --- | --- | --- |
| CM | Capital Markets | Layer 5 – KF_CapitalMarkets_Core |
| Res | Residential (Sales, Lettings, Property Management, Buying Agency) | Layer 5 – KF_Residential_Core |
| OSS | Occupier Strategy & Solutions | Layer 5 – KF_OSS_Core |
| Val | Valuations | Layer 5 – KF_Valuations_Core |
| ESG | ESG Consultancy | Layer 5 – KF_ESG_Core |
| BC | Building Consultancy | Layer 5 – KF_BuildingConsultancy_Core |
| Dev | Development Consultancy | Layer 5 – KF_Development_Core |
| CA | Capital Advisory (Debt & Structured Finance) | Layer 5 – KF_CapitalAdvisory_Core |
| PM | Property Management | Layer 5 – KF_PropertyManagement_Core |
| IA | Investor Advisory | Layer 5 – KF_InvestorAdvisory_Core |
| WC | Workplace Consulting | Layer 5 – KF_Workplace_Core |
| Leasing | Leasing (Commercial Agency) | Layer 5 – KF_Leasing_Core |
| Mkt | Marketing | Cross-cutting |

## Core Shared Tables (Layer 2)

See data model core tables for detailed schema definitions.

### MVP Tables

| Table | Category | Description |
| --- | --- | --- |
| Account | CRM Lite | OOB extended — Organisation, brand, legal entity, fund, SPV |
| Contact | CRM Lite | OOB extended — Individual person, always associated to Account |
| kf_Property | CRM Lite | Commercial property record |
| kf_Site | CRM Lite | Physical building or land parcel |
| kf_SICCode | Supporting | SIC code reference table |
| kf_Deal | CM Deep Build | Core deal record with full lifecycle tracking |
| kf_DealProperty | Core Shared | Junction record linking deals to properties |
| kf_Pitch | CM Deep Build | Competitive pitch tracking |
| kf_NDA | CM Deep Build | NDA management |
| kf_Bid | CM Deep Build | Multi-round bid management |
| kf_DDMilestone | CM Deep Build | Due diligence milestone tracking |
| kf_RedFlag | CM Deep Build | Risk and red flag tracking |
| kf_FeeSchedule | CM Deep Build | Fee structure management |
| kf_KYCRecord | CM Deep Build | KYC/AML compliance tracking |
| kf_InvestorProfile | CM Deep Build | Investor preferences and strategy |
| kf_DataRoomAccess | CM Deep Build | Data room access management |
| kf_TransactionReport | CM Deep Build | Auto-generated transaction reports |

## Tables by Activation Phase

| Phase | Tables Activated |
| --- | --- |
| MVP — Phase 0 | Account, Contact, kf_Property, kf_EnergyRating, kf_GDPRRequest, kf_AuditExport, kf_SICCode |
| MVP — Phase 1 | kf_Deal, kf_DealProperty, kf_Pitch, kf_NDA, kf_Bid, kf_DDMilestone, kf_RedFlag, kf_FeeSchedule, kf_KYCRecord, kf_InvestorProfile, kf_DataRoomAccess, kf_TransactionReport, kf_StageGateRule, kf_IntegrationLog, Lead |
| Future — Phase 3 | kf_Engagement, kf_Lease, kf_ValuationInstruction, kf_ESGAssessment, kf_BuildingSurvey, kf_DevelopmentProject, kf_DebtMandate, kf_PropertyMandate, kf_MaintenanceRequest, kf_InvestorMandate, kf_WorkplaceAssessment, kf_LocationSearch |
| Future — Phase 4 | kf_ResProperty, kf_SalesInstruction, kf_LettingsInstruction, kf_Tenancy, kf_Applicant, kf_Viewing, kf_Offer, kf_BuyingBrief |

## Category Legend

| Category | Description |
| --- | --- |
| CRM Lite | Core shared tables deployed in Phase 0 — foundational entities used across all service lines |
| CM Deep Build | Capital Markets-specific tables with full BPF, Finance integration and complex workflows |
| OSS/Val | Occupier Strategy & Solutions and Valuations service line tables |
| Residential | Residential property services tables including sales, lettings, and property management |
| Compliance | Data governance and compliance tables (GDPR, Audit) — deployed in Phase 0 |
| Supporting | Infrastructure tables (Stage Gate Rules, Integration Logs) supporting process automation |
| Marketing | Marketing and lead generation tables (D365 Customer Insights - Journeys integration) |
| Finance | Finance integration tables for WIP, billing, and revenue recognition |

## Related Documents

• data model core tables — Detailed schema for Layer 2 tables

• solution package model — Layer architecture (L0-L7)

• client data model — Client entity definitions

• property data model — Property entity definitions

• capital markets data model — Capital Markets entity definitions

## Core Data Model Tables

## Data Schema

## Layer 2: KF_Core

Layer 2 (Global Core) defines every data table used across the business (deals, properties, investors, NDAs, bids, KYC records) as empty "shells." All custom table definitions are born at this layer. Columns and relationships are added by higher layers.

## Core Entities

### Account (OOB — Extended)

The canonical client organisation record.

Key Fields:

• accountid — GUID, primary key

• name — Organisation name

• accounttype — Investor, vendor, occupier

• address1 — Composite address

• telephone1 / emailaddress1 — Primary contact details

• owningbusinessunit — Security ownership

• parentaccountid — Parent account hierarchy

### Contact (OOB — Extended)

The individual person, always associated to an Account.

Key Fields:

• contactid — GUID, primary key

• firstname / lastname — Person name

• jobtitle — Role at the organisation

• emailaddress1 — Primary email

• telephone1 — Primary phone

• parentcustomerid — Lookup to Account

• kf_processingconsent — GDPR basis, Layer 3 EU

### kf_Property

The shared asset register that every commercial service line reads.

Key Fields:

• Identity and address, geocoded

• Sector, type, status, tenure

• Areas, floors, parking, planning

• Asking price, owner, ESG

### kf_Site

The canonical building or land parcel that every other record hangs off.

Key Fields:

• Country-neutral address elements (UPU S42a-6 / ISO 19773) — see property data model

• kf_addressfull — single-line address rendered per international format

• kf_uprn — UK reference

• kf_cadastralref — EU registry

• kf_landregistrytitle — deed

• kf_loqateid — verified address

### kf_DealProperty

Junction record linking one deal to many assets.

Key Fields:

• kf_allocationpercent, kf_lotstatus

• kf_passingrent, kf_erv

• kf_occupancy, kf_wault

• kf_capitalvalue_psm, kf_tenantid

## Service Line Tables

### Capital Markets (Layer 5)

See capital markets data model for detailed definitions.

| Entity | Description |
| --- | --- |
| kf_Deal | Core deal record with full lifecycle tracking |
| kf_Pitch | Competitive pitch tracking |
| kf_NDA | NDA management |
| kf_Bid | Multi-round bid management |
| kf_DDMilestone | Due diligence milestone tracking |
| kf_RedFlag | Risk and red flag tracking |
| kf_FeeSchedule | Fee structure management |
| kf_KYCRecord | KYC/AML compliance tracking |
| kf_InvestorProfile | Investor preferences and strategy |
| kf_DataRoomAccess | Data room access management |
| kf_TransactionReport | Auto-generated transaction reports |

### Residential (Layer 5)

See property data model for detailed definitions.

| Entity | Description |
| --- | --- |
| kf_ResProperty | Residential property record |
| kf_SalesInstruction | Sales instruction tracking |
| kf_LettingsInstruction | Lettings instruction tracking |
| kf_Tenancy | Tenancy management |
| kf_Applicant | Applicant tracking |
| kf_Viewing | Viewing scheduling |
| kf_Offer | Offer management |
| kf_BuyingBrief | Buying brief tracking |

### Other Service Lines (Future Phases)

| Service Line | Entities |
| --- | --- |
| OSS | kf_Engagement, kf_Lease, kf_WorkplaceAssessment, kf_LocationSearch |
| Valuations | kf_ValuationInstruction |
| ESG | kf_ESGAssessment |
| Building Consultancy | kf_BuildingSurvey |
| Development | kf_DevelopmentProject |
| Capital Advisory | kf_DebtMandate |
| Property Management | kf_PropertyMandate, kf_MaintenanceRequest |
| Investor Advisory | kf_InvestorMandate |

## Supporting Tables

| Table | Purpose |
| --- | --- |
| kf_SICCode | SIC code reference table |
| kf_EnergyRating | Energy performance ratings |
| kf_GDPRRequest | GDPR data subject requests |
| kf_AuditExport | Audit trail export |
| kf_StageGateRule | Configuration table for BPF stage gate validation rules |
| kf_IntegrationLog | Integration transaction logging |

## Solution Package Model — Layered Architecture

## Layer Model

| Layer | Name | Description |
| --- | --- | --- |
| L0 | External Systems | D365 CI-Journeys (same env); Finance (future); ECS — change notification bus (Major entity events) |
| L1 | Dataverse Platform | System tables; security framework; audit log (Microsoft-managed) |
| L2 | KF_Core | 40+ table shells; option sets; BU hierarchy; base security; Outlook sync; SharePoint; BI |
| L3 | Region | KF_Europe — EUR default, GDPR baseline, Regional Power BI Dashboard |
| L4 | Country | KF_France; KF_Germany; KF_Poland; KF_Spain |
| L5 | Service Line Core | KF_CapitalMarkets_Core (8-stage BPF); KF_OSS_Core; KF_Valuations_Core (future); KF_Marketing_Core; KF_Finance_Integration |
| L6 | Service Line — Country | KF_CM_France; KF_CM_Spain; KF_OSS_France; ... |
| L7 | Cross-Border Overlays | KF_EIT; KF_Private_Office |

## Proposed Technical Rules

• KF_Core Layer defines ALL Option sets & ALL custom tables as base — schema name, primary key, and ownership model

• No regional fork can create a duplicate table

• Each layer is a separate managed solution

• No unmanaged customisations in TEST, UAT, or PROD

## Layer 6 Extension Rules

• Inherits the Service Line Core Layer BPF

• Adds country-specific columns with prefixes: kf_fr (France); kf_es (Spain)

• Adds regulatory stage gates that block BPF progression

• Provides country-specific form layouts and option set visibility rules

• NEVER renames or removes standard stages — only ADDs within them

• Adding a country = new L4 + L6 solutions | Adding a service line = new L5 solution

• Columns and relationships added by higher layers

## Taxonomy Mappings

## Client Industry Taxonomy — SIC to KF Mapping

SIC gives the common backbone; KF sectors describe how we actually serve clients.

The Standard: Start from SIC — the recognised statistical classification behind UK and European company records.

The Translation: Map to how we advise — each SIC division is translated into a KF client industry sector and sub-segment, in the language our teams use with clients.

The Bridge: Close the modern gaps — client types SIC could not anticipate, such as sovereign wealth funds, family offices, SPVs, REITs and PropTech, are mapped explicitly.

### Strategic Sectors

| Strategic KF Client Sector | SIC Mapping | Significance | Notes |
| --- | --- | --- | --- |
| Private Equity & Funds | 64.2 / 64.3 | Core | Major investment clients across all asset classes |
| Sovereign Wealth | 64.3 | Core | Not explicit in SIC — mapped via Other Financial Services |
| Banking & Financial Services | 64.1 / 66 | Core | Major occupier and investor clients |
| Insurance & Pensions | 65 | Core | Direct RE investors; large portfolio holders |
| Real Estate | 68 | Core | REITs, property companies, asset managers, developers |
| Real Estate Development | 41 | Core | House builders, commercial developers |
| Technology | 62 / 63 | Core+ | Growing occupier demand; data centre and campus clients |
| Life Sciences & Pharmaceuticals | 21 / 72 | Emerging | Specialist lab, campus and manufacturing requirements |
| Logistics & Distribution | 52 | Core+ | 3PL operators, warehouse and fulfilment clients |

### SIC Gaps

Modern client types not explicitly covered by SIC:

| Modern Client Type | KF Enterprise Mapping | Gap Description |
| --- | --- | --- |
| Sovereign Wealth Funds | Financial Services & Investment | SIC bundles all investment funds under 64.3 |
| Family Offices | UHNW & Private Individuals | No specific code; split between financial services and household employers |
| Special Purpose Vehicles (SPVs) | Financial Services & Investment | Grouped under holding companies |
| REITs | Real Estate | No distinction between listed REITs and operating property companies |
| PropTech | Technology | Bundled under IT consultancy |
| Co-Working Operators | Real Estate | Classified as real estate; no distinction from traditional landlords |
| Infrastructure Funds | Financial Services & Investment | No distinction from other collective investment vehicles |
| Private Equity (RE-focused) | Financial Services & Investment | No distinction between RE-focused PE and general PE |
| Pension Fund Direct RE | Insurance & Pensions | No distinction between direct RE investment and general pension activity |

### Full Mapping

See taxonomy sic kf for the complete mapping of 21 SIC sections to 66 KF client sectors and sub-segments.

## Asset Class Taxonomy — HILUCS to KF Mapping

HILUCS gives the common backbone for Knight Frank asset classes.

The Standard: Start from HILUCS — the European INSPIRE land-use classification gives every market one shared way to describe what a building or parcel of land is used for.

The Translation: Map to how we trade — every HILUCS class is translated into the Knight Frank enterprise sector and the asset classes our teams transact.

The Bridge: Close the modern gaps — classes HILUCS could not anticipate, such as data centres, BTR, PBSA and self storage, are bridged to the nearest standard class.

### Strategic Sectors

| Strategic KF Sector | HILUCS Mapping | Significance | Notes |
| --- | --- | --- | --- |
| Office | 3.2.2 | Core | Traditional institutional asset class |
| Retail | 3.1.1 | Core | Evolving with omnichannel strategies |
| Industrial | 2.1 / 2.2 / 2.3 | Core | Manufacturing and production facilities |
| Logistics | 4.2 | Core+ | High growth sector driven by e-commerce |
| Data Centres | 3.2.3 | Emerging | Not explicit in HILUCS — mapped via ICT Services |
| Life Sciences | 3.2.2 | Emerging | Not explicit in HILUCS — mapped via Professional Services |
| Healthcare | 3.3.3 | Core | Defensive sector with demographic tailwinds |
| Living | 5.x | Core+ | Umbrella for all residential-related sectors |
| PBSA | 5.3 | Emerging | Not explicit in HILUCS — mapped via Other Residential |

### HILUCS Gaps

Modern asset classes not explicitly covered by HILUCS:

| Modern Asset Class | Enterprise Mapping | Gap Description |
| --- | --- | --- |
| Data Centres | Digital Infrastructure | HILUCS treats as generic ICT services |
| Life Sciences | Life Sciences | Bundled under professional services |
| Build to Rent (BTR) | Build to Rent (BTR) | No distinction from owner-occupied residential |
| PBSA | PBSA | Classified as 'Other Residential' |
| Self Storage | Self Storage | Bundled with logistics |
| Senior Living | Senior Living | Split between Residential and Healthcare |
| Co-Living | Co-Living | No recognition of shared living concepts |
| Multifamily | Multifamily | No distinction from general residential |
| Cold Storage | Cold Storage | Bundled with general logistics |

### Full Mapping

See taxonomy hilucs kf for the complete mapping of all Knight Frank sectors and asset classes.

## HILUCS to KF Asset Class Mapping

## Full Mapping

| L1 | HILUCS Level 1 | L2 | HILUCS Level 2 | KF Sector | KF Asset Classes |
| --- | --- | --- | --- | --- | --- |
| --- | -------------- | -- | -------------- | --------- | ---------------- |
| 1 | Primary Production | 1.1 | Agriculture | Agriculture | Arable, Livestock, Mixed Farming, Orchards, Vineyards + |
| 1 | Primary Production | 1.2 | Forestry | Forestry | Timber Estates, Managed Woodland, Carbon Forestry, Biomass Forestry |
| 1 | Primary Production | 1.3 | Mining & Quarrying | Natural Resources | Quarry, Aggregate Extraction, Mining Operations |
| 1 | Primary Production | 1.4 | Aquaculture & Fishing | Marine Resources | Fisheries, Aquaculture |
| 1 | Primary Production | 1.5 | Other Primary Production | Rural & Land Holdings | Sporting Estates, Hunting Estates, Managed Rural Land |
| 2 | Secondary Production | 2.1 | Raw Industry | Industrial Manufacturing | Chemical Plants, Steelworks, Cement Works, Processing Plants |
| 2 | Secondary Production | 2.2 | Heavy End Product Industry | Advanced Manufacturing | Automotive, Aerospace, Engineering Manufacturing |
| 2 | Secondary Production | 2.3 | Light End Product Industry | Light Industrial | Food Production, Consumer Manufacturing, Electronics Production |
| 2 | Secondary Production | 2.4 | Energy Production | Energy | Power Stations, Solar Farms, Wind Farms, Battery Storage + |
| 2 | Secondary Production | 2.5 | Other Industry | Specialist Industrial | Defence Manufacturing, Specialist Production Facilities |
| 3 | Tertiary Production | 3.1.1 | Wholesale & Retail Trade | Retail | Shopping Centres, Retail Parks, High Street, Outlet Centres + |
| 3 | Tertiary Production | 3.1.2 | Real Estate Services | Mixed Commercial | Mixed Use Commercial Developments |
| 3 | Tertiary Production | 3.1.3 | Accommodation & Food Services | Hotels & Hospitality | Hotels, Resorts, Aparthotels, Serviced Apartments, Extended Stay |
| 3 | Tertiary Production | 3.1.3 | Accommodation & Food Services | Food & Beverage | Restaurants, Bars, Cafés, Pubs |
| 3 | Tertiary Production | 3.2.2 | Professional Technical & Scientific Services | Office | Prime Office, Grade A Office, Flexible Workspace, Corporate HQ + |
| 3 | Tertiary Production | 3.2.2 | Professional Technical & Scientific Services | Life Sciences | Research Campuses, Laboratory Space, Wet Labs, Science Parks |
| 3 | Tertiary Production | 3.2.3 | Information & Communication Services | Digital Infrastructure | Data Centres, Hyperscale, Colocation, Edge Facilities |
| 3 | Tertiary Production | 3.2.3 | Information & Communication Services | Telecom Infrastructure | Exchanges, Telecom Hubs, Fibre Facilities |
| 3 | Tertiary Production | 3.2.1 | Financial & Insurance Services | Financial Services | Banking HQs, Financial District Offices |
| 3 | Tertiary Production | 3.3.2 | Educational Services | Education | Schools, Universities, Colleges, Training Centres |
| 3 | Tertiary Production | 3.3.3 | Health & Social Services | Healthcare | Hospitals, Medical Centres, Clinics |
| 3 | Tertiary Production | 3.3.3 | Health & Social Services | Care & Senior Living | Care Homes, Nursing Homes, Assisted Living |
| 3 | Tertiary Production | 3.3.1 | Public Administration Services | Public Sector | Government Buildings, Civic Estate, Local Authority Buildings |
| 3 | Tertiary Production | 3.4.1 | Cultural Services | Culture & Heritage | Museums, Galleries, Heritage Assets |
| 3 | Tertiary Production | 3.4.2 | Entertainment Services | Leisure | Cinemas, Casinos, Theme Parks |
| 3 | Tertiary Production | 3.4.3 | Sports Infrastructure | Sports & Stadia | Stadiums, Arenas, Golf Courses, Sports Complexes |
| 3 | Tertiary Production | 3.4.4 | Open Air Recreation | Recreation | Parks, Visitor Attractions, Recreation Grounds |
| 4 | Transport, Logistics & Utilities | 4.1.1 | Road Transport | Road Infrastructure | Service Stations, Major Road Assets |
| 4 | Transport, Logistics & Utilities | 4.1.2 | Railway Transport | Rail Infrastructure | Stations, Rail Hubs, Freight Rail Assets |
| 4 | Transport, Logistics & Utilities | 4.1.3 | Air Transport | Aviation | Airports, Cargo Airports, Airfields |
| 4 | Transport, Logistics & Utilities | 4.1.4 | Water Transport | Maritime | Ports, Marinas, Container Terminals |
| 4 | Transport, Logistics & Utilities | 4.2 | Logistical & Storage Services | Logistics | Big Box Logistics, Distribution Centres, Fulfilment Centres |
| 4 | Transport, Logistics & Utilities | 4.2 | Logistical & Storage Services | Urban Logistics | Last Mile Logistics, Parcel Hubs |
| 4 | Transport, Logistics & Utilities | 4.2 | Logistical & Storage Services | Self Storage | Self Storage Facilities |
| 4 | Transport, Logistics & Utilities | 4.2 | Logistical & Storage Services | Cold Storage | Refrigerated Logistics Facilities |
| 4 | Transport, Logistics & Utilities | 4.3.1 | Electricity, Gas & Thermal Distribution | Energy Infrastructure | Substations, Grid Infrastructure |
| 4 | Transport, Logistics & Utilities | 4.3.2 | Water & Sewage Infrastructure | Water Infrastructure | Reservoirs, Treatment Plants |
| 4 | Transport, Logistics & Utilities | 4.3.3 | Waste Treatment | Environmental Infrastructure | Recycling Facilities, Waste Treatment Plants |
| 5 | Residential Use | 5.1 | Permanent Residential Use | Residential | Houses, Apartments, Residential Blocks |
| 5 | Residential Use | 5.1 | Permanent Residential Use | Multifamily | Multifamily Housing |
| 5 | Residential Use | 5.1 | Permanent Residential Use | Build to Rent (BTR) | Institutional Rental Housing |
| 5 | Residential Use | 5.1 | Permanent Residential Use | Luxury Residential | Prime Residential, Super Prime Residential |
| 5 | Residential Use | 5.2 | Residential with Compatible Uses | Mixed Use Living | Residential Led Mixed Use |
| 5 | Residential Use | 5.3 | Other Residential Use | PBSA | Purpose-Built Student Accommodation |
| 5 | Residential Use | 5.3 | Other Residential Use | Co-Living | Shared Living Assets |
| 5 | Residential Use | 5.3 | Other Residential Use | Senior Living | Retirement Villages, Independent Living |
| 5 | Residential Use | 5.3 | Other Residential Use | Serviced Living | Branded Residences, Serviced Apartments |
| 6 | Other Uses | 6.1 | Transitional Areas | Development Land | Construction Sites, Regeneration Projects |
| 6 | Other Uses | 6.2 | Abandoned Areas | Brownfield Regeneration | Redevelopment Opportunities |
| 6 | Other Uses | 6.3 | Natural Areas | Environmental Assets | Conservation Land, Biodiversity Assets |
| 6 | Other Uses | 6.4 | Areas Where Any Use Allowed | Strategic Land | Long-Term Development Land |
| 6 | Other Uses | 6.5 | Areas Without Specified Planned Use | Unallocated Land | Future Planning Allocations |
| 6 | Other Uses | 6.6 | Not Known Use | Unknown | Unclassified Assets |

## SIC to KF Client Sector Mapping

## Full Mapping

| SEC | SIC Section | Divisions | KF Client Sector | KF Sub-Segments |
| --- | --- | --- | --- | --- |
| A | Agriculture, Forestry and Fish | 1 | Agriculture & Farming | Arable Farms, Livestock, Mixed Farming, Estate Owners, Agricultural Cooperatives |
| A | Agriculture, Forestry and Fish | 2 | Forestry & Woodland | Timber Companies, Forest Management, Carbon Forestry Operators |
| A | Agriculture, Forestry and Fish | 3 | Marine & Aquaculture | Fisheries Operators, Aquaculture Companies |
| B | Mining and Quarrying | 5, 7, 8, 9 | Mining & Extraction | Coal Mining Operators |
| B | Mining and Quarrying | 6 | Oil & Gas | Upstream Operators, E&P Companies |
| C | Manufacturing | 10, 11 | Food & Beverage Manufacturing | Food Producers, Processors, Packagers |
| C | Manufacturing | 12, 13, 14, 15, 31, 32 | Consumer Goods Manufacturing | Tobacco Companies |
| C | Manufacturing | 16, 17, 18, 22, 23, 25 | Industrial Manufacturing | Timber Processing, Wood Products |
| C | Manufacturing | 19, 20 | Energy & Chemicals | Refineries, Petrochemical Plants |
| C | Manufacturing | 21 | Life Sciences & Pharmaceuticals | Pharma Companies, Biotech, Drug Manufacturing |
| C | Manufacturing | 24 | Heavy Industry | Steelworks, Smelters, Metal Production |
| C | Manufacturing | 26, 27 | Technology Manufacturing | Semiconductor, Electronics, Optics |
| C | Manufacturing | 28 | Advanced Manufacturing | Machine Builders, Capital Goods |
| C | Manufacturing | 29 | Automotive | Vehicle Manufacturers, OEMs, Tier 1 Suppliers |
| C | Manufacturing | 30 | Aerospace & Defence | Aircraft, Shipbuilding, Rail Manufacturing |
| C | Manufacturing | 33 | Industrial Services | Maintenance Providers, Equipment Installers |
| D | Electricity, Gas, Steam and AC | 35 | Energy & Utilities | Power Companies, Gas Distributors, District Heating, Renewable Generators |
| E | Water Supply, Sewerage, Waste | 36, 37, 38, 39 | Environmental Services & Utilities | Water Companies, Treatment Operators |
| F | Construction | 41 | Real Estate Development & Construction | House Builders, Commercial Developers, Design & Build |
| F | Construction | 42 | Infrastructure & Civil Engineering | Civil Engineers, Infrastructure Contractors |
| F | Construction | 43 | Construction Services | Electrical Contractors, Plumbing, Fitout, Demolition |
| G | Wholesale and Retail Trade | 45 | Automotive Retail | Motor Dealers, Vehicle Distribution, Showrooms |
| G | Wholesale and Retail Trade | 46 | Wholesale & Distribution | Wholesalers, Import/Export, B2B Distribution |
| G | Wholesale and Retail Trade | 47 | Retail & Consumer | High Street Retailers, Supermarkets, E-commerce, Convenience, Discount |
| H | Transportation and Storage | 49 | Transport & Mobility | Rail Operators, Bus Companies, Road Freight, Pipeline Operators |
| H | Transportation and Storage | 50 | Shipping & Maritime | Shipping Lines, Ferry Operators, Inland Waterway |
| H | Transportation and Storage | 51 | Aviation | Airlines, Cargo Airlines, Charter Operators |
| H | Transportation and Storage | 52 | Logistics & Distribution | 3PL, Warehousing Operators, Freight Forwarders, Fulfilment |
| H | Transportation and Storage | 53 | Postal & Courier | National Mail, Parcel Companies, Last-Mile Delivery |
| I | Accommodation and Food Service | 55 | Hotels & Hospitality | Hotel Operators, Resort Groups, Serviced Apartment Operators, Hostels |
| I | Accommodation and Food Service | 56 | Food & Beverage Operators | Restaurant Groups, QSR Chains, Pub Companies, Caterers, Cafés |
| J | Information and Communication | 58 | Media & Publishing | Publishers, Digital Media, News Organisations |
| J | Information and Communication | 59, 60 | Media & Entertainment | Film Studios, Production Companies, Streaming Platforms |
| J | Information and Communication | 61 | Telecommunications | Mobile Operators, ISPs, Fibre Providers, Tower Companies |
| J | Information and Communication | 62, 63 | Technology | Software Companies, IT Consultancies, SaaS, PropTech, Cyber Security |
| K | Financial and Insurance Activities | 64 | Financial Services & Investment | Banks, Building Societies, Investment Funds, Holding Companies, PE, VC, SWFs |
| K | Financial and Insurance Activities | 65 | Insurance & Pensions | Insurers, Reinsurers, Pension Funds, Life Companies |
| K | Financial and Insurance Activities | 66 | Financial Services Support | Fund Administration, Brokerage, Financial Advisory, Wealth Management |
| L | Real Estate Activities | 68 | Real Estate | REITs, Property Companies, Asset Managers, Developers, Agents, Landlords, PropTech |
| M | Professional, Scientific and Technical | 69 | Legal & Accounting | Law Firms, Accountancy Practices, Tax Advisory |
| M | Professional, Scientific and Technical | 70 | Professional Services | Management Consultancies, Corporate HQs, Strategy Firms |
| M | Professional, Scientific and Technical | 71 | Design & Engineering | Architects, Engineers, Surveyors, Testing Laboratories |
| M | Professional, Scientific and Technical | 72 | Research & Development | R&D Centres, Research Institutes, Biotech R&D |
| M | Professional, Scientific and Technical | 73 | Marketing & Creative | Advertising Agencies, Market Research, PR Firms |
| M | Professional, Scientific and Technical | 74 | Specialist Professional Services | Design Studios, Photography, Translation, Consulting |
| M | Professional, Scientific and Technical | 75 | Veterinary | Veterinary Practices, Animal Hospitals |
| N | Administrative and Support Services | 77 | Rental & Leasing | Vehicle Leasing, Equipment Rental, Plant Hire |
| N | Administrative and Support Services | 78 | Staffing & Recruitment | Recruitment Agencies, Temp Staffing, HR Outsourcing |
| N | Administrative and Support Services | 79 | Travel & Tourism | Travel Agencies, Tour Operators, OTAs |
| N | Administrative and Support Services | 80 | Security Services | Security Companies, Investigation Services, Guarding |
| N | Administrative and Support Services | 81 | Facilities Management | FM Companies, Cleaning, Landscaping, Building Maintenance |
| N | Administrative and Support Services | 82 | Business Support Services | BPO, Call Centres, Shared Service Centres |
| O | Public Administration and Defence | 84 | Government & Public Sector | Central Government, Local Authorities, Defence, Emergency Services, Diplomatic |
| P | Education | 85 | Education | Universities, Schools, Colleges, Training Providers, EdTech, Academy Trusts |
| Q | Human Health and Social Work | 86 | Healthcare | NHS Trusts, Private Hospitals, GP Practices, Dental Chains, Diagnostics |
| Q | Human Health and Social Work | 87 | Care & Senior Living | Care Home Operators, Nursing Home Groups, Assisted Living, Retirement Villages |
| Q | Human Health and Social Work | 88 | Social Services | Charities, Social Enterprises, Community Services |
| R | Arts, Entertainment and Recreation | 90 | Creative & Cultural | Theatres, Music Venues, Art Galleries, Creative Studios |
| R | Arts, Entertainment and Recreation | 91 | Cultural Institutions | Museums, Libraries, Heritage Organisations |
| R | Arts, Entertainment and Recreation | 92 | Gaming & Betting | Casinos, Betting Shops, Online Gambling Operators |
| R | Arts, Entertainment and Recreation | 93 | Sports & Leisure | Gym Operators, Sports Clubs, Leisure Centres, Golf Clubs |
| S | Other Service Activities | 94 | Membership & Associations | Trade Bodies, Professional Associations, Trade Unions, Religious Organisations |
| S | Other Service Activities | 95 | Repair Services | IT Repair, Household Appliance Repair |
| S | Other Service Activities | 96 | Personal Services | Hairdressers, Spas, Funeral Services, Laundry |
| T | Activities of Households as Employers | 97, 98 | UHNW & Private Individuals | UHNW Individuals, Family Offices, Private Estates |
| U | Extraterritorial Organisations | 99 | International & Diplomatic | Embassies, International Organisations, UN Bodies, EU Institutions, NATO |

# Alignment with Enterprise Architecture

## Architecture — Principles Compliance

## Reference Document

CTO Architecture Principles.pptx

## Principles Compliance Mapping

| Principle | Compliance Status | Evidence | Notes |
| --- | --- | --- | --- |
| Cloud-first | ✅ Compliant | Dataverse (EU-hosted), Power Platform | All components are cloud-native |
| Security by design | ✅ Compliant | Entra ID, MFA, encryption, audit trails | Security embedded in architecture |
| Data residency | ✅ Compliant | EU-hosted Dataverse, regional BUs | Data stays within EU jurisdictions |
| Scalability | ✅ Compliant | Power Platform autoscaling, Dataverse | Platform handles growth automatically |
| Integration-first | ✅ Compliant | 9 Finance flows, Outlook, SharePoint, CI-Journeys | Designed for integration from day one |
| Modularity | ✅ Compliant | L0-L7 layer model, managed solutions | Components can be deployed independently |
| Compliance | ✅ Compliant | KYC, GDPR, audit trails, regulatory gates | Built-in compliance mechanisms |
| User experience | ✅ Compliant | Model-driven apps, Copilot for Sales | Modern, intuitive interface |
| Cost optimisation | ✅ Compliant | Power Platform licensing, phased rollout | Pay-as-you-grow model |
| Future-proofing | ✅ Compliant | Layer model supports new regions/service lines | Extensible architecture |

## Detailed Compliance Analysis

### Cloud-first

• Requirement: Prefer cloud solutions over on-premises

• Implementation: Dataverse (EU-hosted), Power Platform, Microsoft 365 integration

• Evidence: No on-premises components, all services are SaaS/PaaS

• Status: ✅ Fully compliant

### Security by design

• Requirement: Embed security in architecture from the start

• Implementation: Entra ID authentication, MFA, Conditional Access, encryption at rest/transit, audit trails

• Evidence: Security roles, BU-based isolation, field-level security, 7-year audit retention

• Status: ✅ Fully compliant

### Data residency

• Requirement: Keep data within legal jurisdictions

• Implementation: EU-hosted Dataverse, country-specific BUs, regional data isolation

• Evidence: West Europe/France Central regions, BU hierarchy by country

• Status: ✅ Fully compliant

### Scalability

• Requirement: Architecture must support growth

• Implementation: Power Platform autoscaling, Dataverse storage tiers, phased rollout

• Evidence: 8 phases, new regions/service lines added via layer model

• Status: ✅ Fully compliant

### Integration-first

• Requirement: Design for integration from day one

• Implementation: 9 Finance flows, Outlook, SharePoint, CI-Journeys, Loqate

• Evidence: Integration bridge, API-first design, standard connectors

• Status: ✅ Fully compliant

### Modularity

• Requirement: Components should be independently deployable

• Implementation: L0-L7 layer model, managed solutions per layer

• Evidence: Each layer is a separate managed solution, can be deployed independently

• Status: ✅ Fully compliant

### Compliance

• Requirement: Build compliance into the platform

• Implementation: KYC/AML, GDPR consent, audit trails, regulatory gates

• Evidence: Automated gates, consent tracking, 7-year retention, exportable audit logs

• Status: ✅ Fully compliant

### User experience

• Requirement: Modern, intuitive interface

• Implementation: Model-driven apps, Copilot for Sales, Outlook integration

• Evidence: Familiar Microsoft interface, AI-assisted features, seamless integration

• Status: ✅ Fully compliant

### Cost optimisation

• Requirement: Optimise costs while delivering value

• Implementation: Power Platform licensing, phased rollout, shared foundation

• Evidence: Pay-as-you-grow, reuse across service lines, no custom code

• Status: ✅ Fully compliant

### Future-proofing

• Requirement: Architecture must support future changes

• Implementation: Layer model, managed solutions, extensible data model

• Evidence: New regions (L3), new service lines (L5), new countries (L4) can be added without rework

• Status: ✅ Fully compliant

## Gaps and Remediation

| Gap | Impact | Remediation | Timeline |
| --- | --- | --- | --- |
| CTO Principles document not available | Medium | Request from CTO office | Pre-implementation |
| Enterprise data residency standards not documented | Medium | Align with legal team | Phase 0 |
| Security baseline not documented | Medium | Align with security team | Phase 0 |
| Integration patterns not documented | Low | Document during Phase 0 | Phase 0 |

## Related Documents

• architecture target state — Target state architecture

• architecture technology — Technology stack

• architecture application — Application components

## Architecture — Target State

## Target State Architecture

### Vision

A unified, cloud-native CRM platform serving all Knight Frank European service lines and countries, built on Microsoft Power Platform with Dataverse as the single source of truth for client, property, and deal data.

### Target State Components

## Standards, PADs, and Blueprints

| Standard/Blueprint | Status | Relevance | Compliance |
| --- | --- | --- | --- |
| CTO Architecture Principles | Referenced | High | ✅ Compliant |
| Enterprise data residency standards | TBD | High | ✅ Compliant (EU-hosted) |
| Security baseline | TBD | High | ✅ Compliant (Entra ID, MFA, encryption) |
| Integration patterns | TBD | Medium | ✅ Compliant (API-first, standard connectors) |
| Power Platform Centre of Excellence | Referenced | Medium | ✅ Aligned |

## Target State Capabilities

### Client Management (Phase 0)

• Single source of truth for all client data

• Two-tier hierarchy: Brand/Group → Legal Entity

• SIC-coded industry classification (66 KF sectors)

• Multi-country, multi-service line view

### Property Management (Phase 0)

• Canonical physical sites with addresses and coordinates

• Commercial and residential properties

• Energy ratings and EPC data

• 10 service lines read same property record

### Deal Management (Phase 1)

• 8-stage BPF from lead generation to completion

• 12 CM entities for full deal lifecycle

• Regulatory gates per market

• Cross-border portfolio management

### Financial Management (Phase 1)

• WIP tracking with % complete tied to BPF stage

• Fee management with billing triggers

• 9 integration flows to D365 Finance

• Transaction report automation

### Compliance & Governance (Phase 0)

• KYC/AML checks at legal entity level

• GDPR consent tracking with audit trail

• 7-year retention with exportable audit logs

• Red flag tracking and conflict checks

### Integration & Analytics (Phase 1)

• Outlook email tracking and activity logging

• SharePoint deal folder auto-provisioning

• CI-Journeys marketing handoff

• Power BI dashboards and reports

• ECS change notification: Major entity create/update events published to the Knight Frank ECS message bus (see architecture application)

## Target State vs Current State

| Capability | Current State | Target State | Gap |
| --- | --- | --- | --- |
| Client data | Manual spreadsheets | Centralised Dataverse | High |
| Property data | Fragmented systems | Single source of truth | High |
| Deal tracking | Email-based | Automated BPF | High |
| Financial tracking | Manual WIP | Integrated bridge | Medium |
| Compliance | Ad-hoc processes | Automated gates | High |
| Reporting | Siloed data | Unified Power BI | High |

## Implementation Roadmap

| Phase | Scope | Duration | Status |
| --- | --- | --- | --- |
| Phase 0 | Foundation (L2-L4) | 8-10 weeks | Planning |
| Phase 1 | Paris CM Deep Build (L5-L6) | 12-16 weeks | Planning |
| Phase 2 | Madrid + EIT (L6-L7) | 10-14 weeks | Not started |
| Phase 3 | Additional Service Lines | Future | Not started |
| Phase 4 | Residential / Private Office | Future | Not started |
| Phase 5 | Regional Expansion | Future | Not started |
| Phase 6 | Hub Replacement | Future | Not started |
| Phase 7 | Consolidated Finance ERP | Future | Not started |

## Success Criteria

### Technical Success

• [ ] All components deployed and functional

• [ ] Security model implemented and tested

• [ ] Integrations working end-to-end

• [ ] Performance meets requirements

• [ ] Compliance requirements met

### Business Success

• [ ] User adoption targets met

• [ ] Process efficiency improvements achieved

• [ ] Data quality targets met

• [ ] Financial targets achieved

• [ ] Compliance requirements satisfied

## Related Documents

• architecture principles compliance — Principles compliance mapping

• architecture overview diagrams — Architecture diagrams

• solution package model — Layer architecture

• implementation phases — Phase definitions

## Dependencies and Constraints

## Key Dependencies

| Dependency | Type | Impact | Status |
| --- | --- | --- | --- |
| TDA Approval | Governance | Must have | Pending |
| CTO Architecture Principles | Document | Must have | Referenced |
| Regional legal review | Compliance | Must have | Pending |
| Enterprise integration platform | Technical | Must have | TBD |
| ECS (Enterprise Connectivity Services) | Technical | Must have | TBD |

Note: Major entity create/update events must be published to the Knight Frank ECS platform — the internal notification and message bus that notifies other systems of changes. ECS access, topic contracts, and payload schemas are an integration dependency to be confirmed with the enterprise integration team.

| Vendor selection | Decision | Must have | Pending |
| --- | --- | --- | --- |

## Constraints

• TDA governance oversight required

• Regional data residency requirements

• Existing system integrations

• Budget and resource limitations (TBD)

# Key Functional and Non-Functional Requirements

## Functional Requirements

## Requirements

To be gathered from business stakeholders across all four regions.

### Contact Management

• Create, read, update, delete contacts

• Contact hierarchy and relationships

• Multi-language support

### Opportunity Management

• Pipeline stages and workflows

• Activity tracking

• Reporting and analytics

### Data Management

• Import/export capabilities

• Data quality controls

• Duplicate detection

## Non-Functional Requirements

## Performance

• Response time targets: TBD

• Concurrent user capacity: TBD

• Data volume requirements: TBD

## Security

• Authentication method: TBD

• Authorisation model: TBD

• Data encryption: TBD

• Audit logging: TBD

## Compliance

• GDPR requirements: TBD

• Regional data residency: TBD

• Data retention policies: TBD

## Availability

• Uptime requirements: TBD

• Disaster recovery: TBD

• Backup strategy: TBD

# Risks and Issues

## Risk of Inaction

The register below captures the risks of not proceeding with the EuroCRM programme — i.e. the cost of maintaining the status quo. Likelihood/impact ratings are provisional and to be confirmed with stakeholders during the requirements phase.

## Risk Register

| Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Missed cross-border opportunities — relationship and client/market intelligence sits locally and isn't visible across Europe; where it is, unlocking it takes tremendous manual effort | Medium | High | Deliver a single, trusted view of clients, contacts, properties and opportunities across the region | TBD |
| No institutionalised client knowledge — knowledge sits with individuals in Excel trackers, mailboxes, and black books | High | High | Centralise fragmented data into a common client/contact/property foundation | TBD |
| Employee frustration and attrition — HR surveys flag frustration with the current technology landscape and manual effort; modernising improves efficiency, satisfaction, and talent retention | High | Medium | Streamline lead and deal management and reduce manual reporting processes | TBD |
| Excessive data management and reporting effort — reconciling information and assembling regional reports consumes significant time and effort | High | Medium | Reduce reliance on manual reporting; provide a foundation for standardised reporting | TBD |
| Missed AI / advanced analytics value — fragmented data blocks leveraging AI and advanced analytics | Medium | High | Establish a clean, structured data foundation enabling reporting, analytics and future AI-driven insights | TBD |

## Issues

No issues logged yet.

## Assumptions

To be documented during requirements phase.

# Solution Options and Trade-offs

## Options Analysis

To be completed with vendor evaluation and architecture assessment.

### Option 1: TBD

• Pros: TBD

• Cons: TBD

• Cost: TBD

### Option 2: TBD

• Pros: TBD

• Cons: TBD

• Cost: TBD

## Recommendation

Pending analysis.

## Power Apps Model-Driven Apps Rationale

## Current Hypothesis

Power Apps model-driven apps on Dataverse are a better fit where the value sits in a custom Knight Frank data model rather than a packaged sales process.

## Where D365 Sales May Be a Poor Fit

• Packaged CRM assumes a lifecycle that differs from KF advisory

• D365 Sales entity fit — 11 core KF entities

• Unwanted features bundled in D365 Sales

• D365 model: Lead → Opportunity → Quote → Order → Invoice

• KF lifecycle (Capital Markets): Competitive pitching; NDA issuance; Multi-round bidding; Due diligence with milestone tracking; Regulatory gates per jurisdiction

• Product Catalogue; LinkedIn Sales Navigator

### Entity Fit Assessment

| Entity | D365 OOB Fit |
| --- | --- |
| Opportunity, Quote, Product/Price List | Poor fit (3) |
| kf_Pitch, kf_NDA, kf_Bid, kf_DDMilestone, kf_RedFlag, kf_InvestorProfile, kf_DataRoomAccess, kf_KYCRecord | No equivalent (8) |

## What Dataverse Provides Natively

Core platform capabilities (to validate):

• Custom tables with relationships

• Business Process Flows (BPFs)

• Security roles + Business Units

• Power Automate

• Power BI

• Outlook / Teams integration

• SharePoint document management

• Dataverse audit trail

• API access (OData + custom)

• Mobile access

# Implementation Roadmap

## Implementation Roadmap — Phases

## Proposed Phases

| Phase | Description | Dependencies | Status |
| --- | --- | --- | --- |
| Phase 1 | TBD | TDA Approval | Planning |
| Phase 2 | TBD | Phase 1 | Not started |
| Phase 3 | TBD | Phase 2 | Not started |

## Approach

Phasing to be defined based on regional priorities and dependencies.

## Implementation Roadmap — Timelines

## Timeline Overview

8 phases spanning 6-12 months for MVP (Phases 0-1), with future phases dependent on business priorities.

## Detailed Timeline

### Phase 0: Foundation ("CRM Lite")

| Week | Milestone | Deliverable | Owner |
| --- | --- | --- | --- |
| 1 | Kick-off | Project plan finalised | Project Lead |
| 2 | Environments Ready | DEV, TEST, UAT, PROD provisioned | IT |
| 3 | KF_Core Deployed | 40+ table shells, option sets | Solution Architect |
| 4 | BU Hierarchy Configured | Security roles, BU isolation | Security Lead |
| 5 | KF_Europe Deployed | EUR defaults, GDPR baseline | Solution Architect |
| 6 | Country Layers Deployed | FR, DE, PL, ES solutions | Solution Architect |
| 7 | SharePoint Integration | Deal folder auto-provision | Integration Lead |
| 8 | Power BI Foundation | Regional dashboard | BI Lead |
| 9 | UAT Complete | Phase 0 testing signed off | QA Lead |
| 10 | Phase 0 Sign-off | Ready for Phase 1 | Project Lead |

Critical Path: Environments → KF_Core → BU Hierarchy → Country Layers → SharePoint → Sign-off

### Phase 1: Paris CM Deep Build

| Week | Milestone | Deliverable | Owner |
| --- | --- | --- | --- |
| 11 | Kick-off | CM requirements finalised | Business Analyst |
| 12 | BPF Designed | 8-stage BPF configured | Solution Architect |
| 13 | CM Entities Deployed | Deal, Pitch, NDA, Bid | Solution Architect |
| 14 | CM Entities Deployed | DDMilestone, RedFlag, KYC | Solution Architect |
| 15 | CM Entities Deployed | InvestorProfile, DataRoom | Solution Architect |
| 16 | CM Entities Deployed | FeeSchedule, TransactionReport | Solution Architect |
| 17 | Finance Bridge Designed | 9 integration flows mapped | Integration Lead |
| 18 | Finance Bridge Implemented | D365 Finance integration | Integration Lead |
| 19 | French Regulatory Gates | City pre-emption, notarial deed | Compliance Lead |
| 20 | Marketing Handoff | CI-Journeys integration | Marketing Lead |
| 21 | Copilot Pilot | Copilot for Sales configured | AI Lead |
| 22 | UAT Complete | Paris CM team testing | QA Lead |
| 23 | UAT Fixes Applied | Issues resolved | Development Team |
| 24 | Pre-Go-Live | Final validation | Project Lead |
| 25 | Go-Live Prep | Training materials, rollout plan | Change Lead |
| 26 | MVP Go-Live | Phase 1 live | Project Lead |

Critical Path: BPF → CM Entities → Finance Bridge → Regulatory Gates → UAT → Go-Live

### Phase 2: Madrid + EIT CM Deep Build

| Week | Milestone | Deliverable | Owner |
| --- | --- | --- | --- |
| 27 | Kick-off | Spanish requirements finalised | Business Analyst |
| 28 | KF_CM_Spain Deployed | Spanish regulatory gate | Solution Architect |
| 29 | KF_EIT Deployed | Cross-border overlay | Solution Architect |
| 30 | Cross-Border Portfolios | Multi-jurisdiction view | Solution Architect |
| 31 | Multi-Jurisdiction KYC | Cross-border compliance | Compliance Lead |
| 32 | Hub Coexistence | Manual transition strategy | Integration Lead |
| 33 | UAT Complete | Madrid team testing | QA Lead |
| 34 | Phase 2 Sign-off | Ready for Phase 3 | Project Lead |

## Visual Timeline (Mermaid)

## Key Milestones

| Milestone | Target Week | Phase | Dependencies |
| --- | --- | --- | --- |
| Environments Ready | Week 2 | Phase 0 | IT provisioning |
| KF_Core Deployed | Week 4 | Phase 0 | Environment ready |
| BU Hierarchy Configured | Week 6 | Phase 0 | KF_Core deployed |
| Country Layers Deployed | Week 8 | Phase 0 | BU hierarchy configured |
| Phase 0 Complete | Week 10 | Phase 0 | All Phase 0 tasks complete |
| BPF Configured | Week 12 | Phase 1 | Phase 0 complete |
| CM Entities Deployed | Week 16 | Phase 1 | BPF configured |
| Finance Bridge Tested | Week 20 | Phase 1 | CM entities deployed |
| UAT Complete | Week 24 | Phase 1 | Finance bridge tested |
| MVP Go-Live | Week 26 | Phase 1 | UAT complete |

## Resource Requirements

### Phase 0 (8-10 weeks)

| Role | FTE | Duration |
| --- | --- | --- |
| Project Lead | 0.5 | 10 weeks |
| Solution Architect | 1.0 | 8 weeks |
| Security Lead | 0.5 | 4 weeks |
| Integration Lead | 0.5 | 2 weeks |
| BI Lead | 0.5 | 2 weeks |
| QA Lead | 0.5 | 2 weeks |
| **Total** | **3.5** |  |

### Phase 1 (12-16 weeks)

| Role | FTE | Duration |
| --- | --- | --- |
| Project Lead | 0.5 | 16 weeks |
| Solution Architect | 1.0 | 14 weeks |
| Business Analyst | 0.5 | 4 weeks |
| Integration Lead | 1.0 | 6 weeks |
| Compliance Lead | 0.5 | 2 weeks |
| Marketing Lead | 0.5 | 2 weeks |
| AI Lead | 0.5 | 2 weeks |
| QA Lead | 0.5 | 4 weeks |
| Change Lead | 0.5 | 2 weeks |
| **Total** | **5.5** |  |

## Timeline Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Phase 0 overruns | Medium | High | Early environment provisioning, parallel workstreams |
| Phase 1 overruns | High | High | Phased CM entity deployment, early UAT |
| Resource availability | Medium | Medium | Cross-training, shared resources |
| Licensing delays | Medium | Medium | Early procurement, Microsoft engagement |
| Regulatory changes | Low | High | Regular legal review, flexible design |

## Related Documents

• implementation phases — Phase definitions and scope

• roadmap dependencies — Dependency register

• solution package model — Layer architecture

## Implementation Roadmap — Key Dependencies

## Dependency Overview

Dependencies categorised by type: Governance, Technical, Compliance, Resource, and External.

## Pre-Implementation Dependencies

| Dependency | Type | Owner | Status | Impact if Blocked |
| --- | --- | --- | --- | --- |
| TDA Approval | Governance | TDA | Pending | Cannot start any phase |
| CTO Architecture Principles Review | Governance | CTO | Referenced | Architecture decisions blocked |
| Budget Approval | Governance | Finance | TBD | Cannot procure resources |
| Environment Provisioning | Technical | IT | TBD | Phase 0 blocked |

## Phase 0 Dependencies

| Dependency | Type | Owner | Status | Impact if Blocked |
| --- | --- | --- | --- | --- |
| Dataverse Tenant | Technical | IT | TBD | Cannot provision environments |
| Microsoft 365 Licensing | Licensing | IT | TBD | No Outlook/SharePoint integration |
| Power Platform Licensing | Licensing | IT | TBD | No Power Apps access |
| BU Hierarchy Design | Governance | Business | TBD | Security model blocked |
| SIC Code Reference Data | Data | Business | TBD | Industry classification incomplete |
| Country Legal Review | Compliance | Legal | TBD | GDPR fields may be incorrect |

## Phase 1 Dependencies

| Dependency | Type | Owner | Status | Impact if Blocked |
| --- | --- | --- | --- | --- |
| Phase 0 Complete | Technical | Project | TBD | Cannot start Phase 1 |
| Finance Integration Design | Technical | Finance + IT | TBD | WIP bridge blocked |
| D365 Finance Environment | Technical | IT | TBD | Integration flows cannot be tested |
| D365 CI-Journeys Licensing | Licensing | Marketing | TBD | Marketing handoff blocked |
| Copilot Licensing | Licensing | IT | TBD | AI features unavailable |
| Loqate API Key | Integration | IT | TBD | Address validation blocked |
| CM Requirements Sign-off | Business | CM Team | TBD | BPF design may be wrong |
| French Regulatory Review | Compliance | Legal | TBD | Regulatory gates may be incorrect |

## Phase 2 Dependencies

| Dependency | Type | Owner | Status | Impact if Blocked |
| --- | --- | --- | --- | --- |
| Phase 1 Complete | Technical | Project | TBD | Cannot start Phase 2 |
| Spanish Regulatory Review | Compliance | Legal | TBD | Right-of-refusal gate blocked |
| EIT Team Onboarded | Resource | Business | TBD | Cross-border features untested |
| Hub Coexistence Design | Technical | IT | TBD | Migration strategy unclear |
| Cross-Border Data Agreement | Compliance | Legal | TBD | Multi-jurisdiction KYC blocked |

## Phase 3-4 Dependencies

| Dependency | Type | Owner | Status | Impact if Blocked |
| --- | --- | --- | --- | --- |
| Phase 2 Complete | Technical | Project | TBD | Cannot start Phase 3 |
| OSS Requirements Gathered | Business | OSS Team | TBD | OSS BPF design blocked |
| Valuations Requirements Gathered | Business | Val Team | TBD | Valuations BPF design blocked |
| Residential Requirements Gathered | Business | Resi Team | TBD | Residential pipeline blocked |
| Private Office Requirements Gathered | Business | PO Team | TBD | UHNW features blocked |

## Phase 5-7 Dependencies

| Dependency | Type | Owner | Status | Impact if Blocked |
| --- | --- | --- | --- | --- |
| Phase 4 Complete | Technical | Project | TBD | Cannot start Phase 5 |
| Regional Business Cases | Governance | Regional MDs | TBD | Expansion blocked |
| Hub API Availability | Technical | IT | TBD | Phase 6 blocked |
| Finance ERP Selection | Decision | Finance | TBD | Phase 7 blocked |
| Regional Compliance Review | Compliance | Legal | TBD | Region-specific requirements unknown |

## Critical Path

TDA Approval → Environment Provisioning → Phase 0 → Phase 1 → Phase 2

↓

Finance Integration Design

↓

D365 Finance Environment

## Dependency Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| TDA approval delayed | Medium | High | Early engagement, pre-approval meetings |
| Finance integration design delayed | High | High | Start design in Phase 0, parallel workstream |
| Licensing procurement delayed | Medium | Medium | Early engagement with Microsoft |
| Resource availability across regions | High | Medium | Phased approach, shared resources where possible |
| Regulatory requirements change | Low | High | Regular legal review, flexible configuration |
| Hub roadmap changes | Medium | Medium | Design for API integration; Hub is an internal system |

## External Dependencies

| Dependency | Type | Owner | Notes |
| --- | --- | --- | --- |
| Microsoft Platform Updates | External | Microsoft | Dataverse, Power Platform updates |
| Hub Roadmap | External | Internal Hub team | API availability and support |
| Regional Data Residency | External | Microsoft | EU data centre availability |
| SIC/HILUCS Standards | External | Regulatory | Standard updates and revisions |

## Related Documents

• dependencies and constraints — Full dependency register

• implementation phases — Phase definitions

• roadmap timelines — Timeline view

## Implementation Phases

## Phase Overview

8 phases from foundation to full ERP integration. MVP is Phases 0-1 (20-26 weeks).

| Phase | Label | Duration | Layers | Status |
| --- | --- | --- | --- | --- |
| Phase 0 | Foundation ("CRM Lite") | 8-10 weeks | L2-L4 | Planning |
| Phase 1 | Paris CM Deep Build | 12-16 weeks | L5-L6 | Planning |
| Phase 2 | Madrid + EIT CM Deep Build | 10-14 weeks | L6-L7 | Not started |
| Phase 3 | Additional Service Lines | Future | L5 | Not started |
| Phase 4 | Residential / Private Office | Future | L5-L7 | Not started |
| Phase 5 | Regional Expansion | Future | L3 | Not started |
| Phase 6 | Hub Replacement | Future | Integration | Not started |
| Phase 7 | Consolidated Finance ERP | Future | Integration | Not started |

## Phase 0: Foundation ("CRM Lite")

Duration: 8-10 weeks Layers: L2 (KFCore), L3 (KFEurope), L4 (Country) Dependencies: TDA approval, Environment provisioning

### Scope

• Dataverse environment setup (DEV, TEST, UAT, PROD)

• KF_Core layer: 40+ table shells, option sets, BU hierarchy

• KF_Europe layer: EUR defaults, GDPR baseline

• Country layers: KFFrance, KFGermany, KFPoland, KFSpain

• Security roles and BU configuration

• SharePoint integration (deal folder auto-provision)

• Power BI foundation (regional dashboard)

### Tables Activated

| Table | Category |
| --- | --- |
| Account | CRM Lite |
| Contact | CRM Lite |
| kf_Property | CRM Lite |
| kf_EnergyRating | Compliance |
| kf_GDPRRequest | Compliance |
| kf_AuditExport | Compliance |
| kf_SICCode | Supporting |

### Deliverables

• [ ] Dataverse environments provisioned

• [ ] KF_Core solution deployed

• [ ] KF_Europe solution deployed

• [ ] Country solutions deployed (FR, DE, PL, ES)

• [ ] Security roles configured

• [ ] BU hierarchy established

• [ ] SharePoint integration tested

• [ ] Power BI regional dashboard created

### Acceptance Criteria

• Users can create/view Account and Contact records

• BU-based security isolation working

• GDPR consent fields visible and functional

• SIC code lookup operational

• SharePoint folders auto-provision on record creation

## Phase 1: Paris CM Deep Build

Duration: 12-16 weeks Layers: L5 (KFCapitalMarketsCore), L6 (KFCMFrance) Dependencies: Phase 0 complete, Finance integration design, Copilot licensing

### Scope

• Capital Markets 8-stage BPF

• All 12 CM entities (Deal, Pitch, NDA, Bid, etc.)

• French regulatory gates (city pre-emption, notarial deed)

• Finance integration bridge (9 flows to D365 Finance)

• Marketing handoff to CI-Journeys

• Copilot for Sales pilot

• WIP tracking and fee management

### Tables Activated

| Table | Category |
| --- | --- |
| kf_Deal | CM Deep Build |
| kf_DealProperty | Core Shared |
| kf_Pitch | CM Deep Build |
| kf_NDA | CM Deep Build |
| kf_Bid | CM Deep Build |
| kf_DDMilestone | CM Deep Build |
| kf_RedFlag | CM Deep Build |
| kf_FeeSchedule | CM Deep Build |
| kf_KYCRecord | CM Deep Build |
| kf_InvestorProfile | CM Deep Build |
| kf_DataRoomAccess | CM Deep Build |
| kf_TransactionReport | CM Deep Build |
| kf_StageGateRule | Supporting |
| kf_IntegrationLog | Supporting |
| Lead | Marketing |

### Deliverables

• [ ] 8-stage BPF configured and tested

• [ ] All 12 CM entities deployed

• [ ] French regulatory gates implemented

• [ ] Finance bridge (9 flows) tested

• [ ] WIP tracking operational

• [ ] Marketing handoff to CI-Journeys working

• [ ] Copilot for Sales pilot completed

• [ ] UAT with Paris CM team

### Acceptance Criteria

• Brokers can manage deals through 8-stage lifecycle

• French regulatory gates fire at correct stages

• Finance project created at S3

• WIP % complete updates on stage change

• Transaction reports auto-generated

• Copilot matching provides actionable suggestions

## Phase 2: Madrid + EIT CM Deep Build

Duration: 10-14 weeks Layers: L6 (KFCMSpain), L7 (KF_EIT) Dependencies: Phase 1 complete, EIT team onboarded, Hub coexistence design

### Scope

• Spanish CM extension (right-of-refusal gate)

• EIT cross-border overlay

• Cross-border portfolio management

• Hub coexistence (manual CRM ↔ Hub transition during Phase 6)

• Multi-jurisdiction KYC and conflict checks

### Deliverables

• [ ] KFCMSpain solution deployed

• [ ] Spanish regulatory gate implemented

• [ ] KF_EIT solution deployed

• [ ] Cross-border portfolio view working

• [ ] Multi-jurisdiction KYC functional

• [ ] Intercompany billing flows tested

• [ ] Hub coexistence strategy documented

• [ ] UAT with Madrid CM team

### Acceptance Criteria

• Spanish brokers can manage deals with local gates

• EIT team can view and manage cross-border portfolios

• KYC checks work across jurisdictions

• Intercompany billing generates correctly

## Phase 3: Additional Service Lines

Duration: Future (TBD) Layers: L5 (new service line cores) Dependencies: Phase 2 complete, Service line requirements gathered

### Scope

• KFOSSCore (Occupier Strategy & Solutions)

• KFValuationsCore

• New Layer 5 solutions with their own BPFs

• OSS engagement workflow

• Valuation instruction workflow

### Tables Activated (Future)

| Table | Service Line |
| --- | --- |
| kf_Engagement | OSS |
| kf_Lease | OSS |
| kf_WorkplaceAssessment | OSS |
| kf_LocationSearch | OSS |
| kf_ValuationInstruction | Valuations |

### Deliverables

• [ ] KFOSSCore solution deployed

• [ ] KFValuationsCore solution deployed

• [ ] OSS BPF configured

• [ ] Valuations BPF configured

• [ ] Integration with shared foundation tested

## Phase 4: Residential / Private Office

Duration: Future (TBD) Layers: L5 (KFResidentialCore), L7 (KFPrivateOffice) Dependencies: Phase 3 complete, Residential requirements gathered

### Scope

• KFResidentialCore (Sales, Lettings, Property Management)

• KFPrivateOffice at Layer 7 (cross-service-line for UHNW)

• Residential pipeline (Sales/Lettings instruction → Tenancy)

• Private Office spanning CM, Residential, Valuations

### Tables Activated (Future)

| Table | Service Line |
| --- | --- |
| kf_ResProperty | Residential |
| kf_SalesInstruction | Residential |
| kf_LettingsInstruction | Residential |
| kf_Tenancy | Residential |
| kf_Applicant | Residential |
| kf_Viewing | Residential |
| kf_Offer | Residential |
| kf_BuyingBrief | Residential |

### Deliverables

• [ ] KFResidentialCore solution deployed

• [ ] KFPrivateOffice solution deployed

• [ ] Residential pipeline BPF configured

• [ ] Private Office cross-SL view working

## Phase 5: Regional Expansion

Duration: Future (TBD) Layers: L3 (new regions) Dependencies: Phase 4 complete, Regional business cases approved

### Scope

• KF_APAC (Asia-Pacific)

• KF_Americas

• KF_MiddleEast

• New Layer 3 regional solutions

• Country layers within each region

### Deliverables

• [ ] Regional solutions designed

• [ ] Regional compliance requirements gathered

• [ ] Regional deployments planned

## Phase 6: Hub Replacement

Duration: Future (TBD) Layers: Integration Dependencies: Phase 2 complete, Hub roadmap evaluation

### Scope

• Full API integration replacing manual CRM ↔ Hub transition

• Real-time data sync between CRM and Hub

• Eliminate manual data entry

### Deliverables

• [ ] Hub API integration designed

• [ ] Real-time sync implemented

• [ ] Manual transition process deprecated

## Phase 7: Consolidated Finance ERP

Duration: Future (TBD) Layers: Integration Dependencies: Phase 2 complete, Finance ERP selection

### Scope

• Consolidated Finance ERP

• Activates all 9 integration flows

• Full WIP reconciliation

• Automated billing and revenue recognition

### Deliverables

• [ ] Finance ERP selected

• [ ] 9 integration flows fully operational

• [ ] WIP reconciliation automated

• [ ] Billing process streamlined

## MVP Summary (Phases 0-1)

Total Duration: 20-26 weeks Total Tables: 22 Service Lines: Capital Markets (France) Countries: France (primary), others (foundation only)

### Critical Path

Phase 0 (8-10 weeks) → Phase 1 (12-16 weeks) → MVP Complete

### Key Milestones

| Milestone | Target | Phase |
| --- | --- | --- |
| Environments Ready | Week 2 | Phase 0 |
| Core Tables Deployed | Week 4 | Phase 0 |
| Security Configured | Week 6 | Phase 0 |
| Country Layers Deployed | Week 8 | Phase 0 |
| BPF Configured | Week 12 | Phase 1 |
| CM Entities Deployed | Week 16 | Phase 1 |
| Finance Bridge Tested | Week 20 | Phase 1 |
| UAT Complete | Week 24 | Phase 1 |
| Go-Live | Week 26 | Phase 1 |

## Related Documents

• roadmap timelines — Detailed timeline view

• roadmap dependencies — Dependency register

• solution package model — Layer architecture

• data model overview — Table inventory

# Cost and Benefits Summary

## Cost Estimates

## Capital Expenditure (CAPEX)

N/A — to be quantified during options analysis.

## Operational Expenditure (OPEX)

N/A — to be quantified during options analysis.

## Cost Breakdown

| Category | Estimate | Notes |
| --- | --- | --- |
| Software licensing | TBD | Pending vendor selection |
| Implementation services | TBD | TBD |
| Infrastructure | TBD | TBD |
| Training | TBD | TBD |
| Ongoing support | TBD | TBD |

## Cost Model

To be developed during business case phase.

## Expected Benefits

## Quantifiable Benefits

| Benefit | Metric | Target | Timeline |
| --- | --- | --- | --- |
| TBD | TBD | TBD | TBD |

## Qualitative Benefits

• Unified customer view across European operations

• Improved data quality and consistency

• Standardised business processes

• Enhanced reporting and analytics

• Regulatory compliance confidence

## Benefits Realisation

To be quantified during business case development.

# Governance and Approval

## Governance — Approval

## Approval Requirements

• All identified Key Stakeholders must approve

• TDA approval is mandatory

• Solution sits under Technical Design Authority (TDA)

## Approval Workflow

1. SOD completion and review

2. Stakeholder review and feedback

3. TDA submission

4. Approval decision

5. Implementation authorisation

## Approval Record

| Approver | Role | Date | Decision | Notes |
| --- | --- | --- | --- | --- |
| TBD | TBD | TBD | Pending | TBD |

## Governance — Oversight

## Governance Structure

This solution is in the purview of the Technical Design Authority (TDA).

## TDA Responsibilities

• Architecture review and approval

• Standards compliance oversight

• Design authority for technical decisions

• Escalation point for architectural conflicts

## Reporting

• Regular status reporting to TDA

• Architecture review gates

• Progress against roadmap

## Compliance

## Regulatory Requirements

| Regulation | Region | Requirements | Status |
| --- | --- | --- | --- |
| GDPR | All | Data protection, consent, right to erasure | TBD |
| CNIL | France | French data protection authority requirements | TBD |
| BDSG | Germany | German Federal Data Protection Act | TBD |

## Compliance Controls

To be defined during architecture phase.

## Audit Requirements

• Regular compliance audits

• Data protection impact assessment

• Security assessment

# Glossary

## Terms

| Term | Definition |
| --- | --- |
| CRM | Customer Relationship Management |
| TDA | Technical Design Authority |
| GDPR | General Data Protection Regulation |
| CNIL | Commission Nationale de l'Informatique et des Libertés |
| BDSG | Bundesdatenschutzgesetz (German Federal Data Protection Act) |
| SOD | Solution Overview Document |
| PAD | Platform Architecture Document |
| CAPEX | Capital Expenditure |
| OPEX | Operational Expenditure |
| ECS | Enterprise Connectivity Services — Knight Frank's internal notification and message bus. Notifies other systems that a change has happened; it does not replicate data |
| Major entity | A core shared entity whose create/update events are published to ECS (candidates: Client, Property, Deal domains — definitive list to be confirmed with TDA) |

# References

The following wiki notes were used as the source of this document:

• architecture-application.md

• architecture-business.md

• architecture-data.md

• architecture-key-components.md

• architecture-overview-diagrams.md

• architecture-principles-compliance.md

• architecture-target-state.md

• architecture-technology.md

• business-capabilities.md

• business-context.md

• business-goals.md

• capital-markets-data-model.md

• client-data-model.md

• compliance.md

• cost-estimates.md

• crm-lite-mvp-scope.md

• data-model-core-tables.md

• data-model-overview.md

• dependencies-and-constraints.md

• expected-benefits.md

• functional-non-functional-requirements.md

• functional-requirements.md

• glossary.md

• governance-approval.md

• governance-oversight.md

• implementation-phases.md

• key-stakeholders.md

• kpis-and-success.md

• power-apps-rationale.md

• problem-statement.md

• property-data-model.md

• risks-and-issues.md

• roadmap-dependencies.md

• roadmap-phases.md

• roadmap-timelines.md

• solution-options.md

• solution-overview.md

• solution-package-model.md

• solution-scope-in-scope.md

• solution-scope-out-of-scope.md

• taxonomy-hilucs-kf.md

• taxonomy-mappings.md

• taxonomy-sic-kf.md

• wip-data-model.md